PostMind AI

Engagement Automation Microservice

Developer Integration Handover

Version 1.0 · 27 August 2026

Prepared by Jabbar · Ade Studio / PostMind AI

For engineering handover. Read from top to bottom on first pass;

use the section anchors as a reference thereafter.

Contents

1. How to read this document

2. Executive summary

3. Integration architecture

4. Prerequisites

5. Repository setup

6. Database integration

7. Integration points

8. Environment variables

9. Meta App configuration

10. Queue and workers

11. AI classifier configuration

12. Kill switch configuration

13. Frontend integration

14. API reference

15. Rate limiting

16. Testing

17. Deployment checklist

18. Rollout plan

19. Monitoring and alerting

20. Known limitations

21. Support and escalation

22. Immediate next steps

# 1. How to read this document

This document is the complete engineering handover for standing up the PostMind Engagement Automation as a microservice against the existing PostMind AI platform. A single developer reading top to bottom should be able to reach a running staging deployment inside two weeks, and a production launch inside four.

What you have already:

- A working v0.3 code package (postmind-engagement.zip, ~8,000 LoC). Next.js + Prisma + BullMQ. Includes engine, Meta adapter, AI classifier (heuristic + Anthropic), evaluation harness, and load-test scripts. All 72 unit tests pass.

- A 9-page audit report from the v0.3 turn documenting real known findings and the fixes applied.

- An interactive HTML mockup of the feature UI (postmind-engagement-app.html).

What this document adds:

- The exact steps to integrate the engagement service with the parent PostMind AI as a separately-deployed microservice.

- Full API reference for every endpoint the service exposes and every integration hook it expects from PostMind.

- Meta App configuration, webhook subscription, and token exchange procedure.

- Database migration steps (including the SystemFlag table and conversation_by_seed composite unique index from the audit).

- Deployment topology, scaling guidance, and a production-launch checklist.

What this document is NOT:

- A substitute for the audit report. Read PostMind_Engagement_Audit_PhaseC_LoadTesting_Report.docx alongside this doc — the deferred findings and Section 64 gated items still apply.

- A Meta App Review guide. Meta's requirements change frequently; consult Meta's own current documentation and the compliance owner.

- A React tutorial. The UI components ship in the v0.3 zip; this doc explains where they slot into PostMind, not how React works.

# 2. Executive summary

The Engagement Automation service turns comments and DMs on Instagram and Facebook posts into automated conversations. A user configures a set of automations — trigger (keyword or intent) → optional conditions → sequence of actions (public reply, private message, smart-link DM, lead capture, team notification) — and the service handles the rest: Meta webhook ingestion, deduplication, condition evaluation, action execution, rate-limit management, review escalation, and analytics.

The v0.3 implementation is a Next.js application with all engine code, API routes, workers, and UI components in one repository. The recommendation in this handover is to deploy it as a standalone microservice — same code base, but a separate deployment, separate scaling, separate failure domain — talking to PostMind AI over HTTP for tenant, user, and RBAC lookups, and reading and writing engagement-specific tables in either a shared Postgres cluster (dedicated schema) or an independent Postgres database.

## Why a microservice, not a monolith module

- Load characteristics are different: engagement is bursty (Meta webhook floods) while the rest of PostMind is user-driven. Isolating means one does not starve the other.

- Deploy cadence should be independent: hotfixes to the engagement rate-limit handler should not require deploying the whole PostMind app.

- Blast radius is bounded: a bug in the engagement engine, or an exhausted Meta rate-limit budget, should not take PostMind down.

- Ownership is cleaner: engagement is a discrete surface with its own on-call and its own SLOs.

## What ships in v1.0 of the microservice

- Meta webhook ingestion (Instagram + Facebook comments and messages).

- Automation engine: trigger match → condition evaluation → action execution.

- Action types: PUBLIC_REPLY, PRIVATE_MESSAGE, SEND_SMART_LINK, ADD_LEAD, NOTIFY_TEAM, DELAY, STOP_AUTOMATION, LOG_EVENT.

- Smart Links: trackable short URLs with click analytics.

- Engagement Inbox with per-conversation history.

- Human Review queue for classifier-flagged messages.

- AI classifier (heuristic baseline + Anthropic-backed production).

- Analytics: executions, success rate, link clicks, classification breakdown.

- Four-level kill switch (global, workspace, automation, action type) with DB-backed multi-instance safety.

- Admin Centre integration points for kill switch, feature flags, workspace freeze.

## What is deferred to v1.1+

- TikTok, LinkedIn, YouTube, and X adapters.

- A/B testing of message templates.

- Fine-tuned classifier on customer-labelled data.

- Cross-channel unified inbox.

- Timezone-aware scheduling (currently UTC-only).

# 3. Integration architecture

## 3.1 Component overview

Two applications talk to each other over HTTPS. Both use the same Postgres cluster; the engagement service uses a dedicated schema so its migrations do not touch PostMind's tables.

| Component | Purpose | Owner |
| --- | --- | --- |
| PostMind AI (existing) | User accounts, organisations, billing, content library, publishing calendar, staff Admin Centre, RBAC. | PostMind core team |
| Engagement Service (new) | Meta webhook ingestion, automation engine, inbox, smart links, human review, engagement analytics. | Engagement team |
| Shared Postgres | Both services connect to the same cluster; separate schemas. | Infra team |
| Shared Redis | Rate limiter, BullMQ queue, session cache. Separate DB numbers per service. | Infra team |
| Meta Graph API | Outbound calls for replies, DMs, and metadata reads. | Meta |
| Anthropic API | AI comment classification. | Anthropic |

## 3.2 Data flow — inbound

The path a Meta webhook takes from receipt to human-visible effect:

1. Meta POST /api/webhooks/meta on Engagement Service

→ verify X-Hub-Signature-256 against META_APP_SECRET

→ persist raw WebhookEvent row (Layer 1 idempotency)

→ 200 OK within 500ms (Meta's ack requirement)

2. Engagement Service enqueues 'process-event' job in BullMQ

→ normalises Meta payload to NormalizedEvent shape

→ returns immediately; no synchronous processing

3. BullMQ worker picks up job

→ checks global + workspace kill switch

→ finds candidate automations for (channel, post)

→ for each: trigger match → conditions → cooldown check

→ for each qualifying: creates AutomationExecution row

4. For each action in the automation:

→ check pre-fetched action-type kill switch set

→ check per-channel rate-limit budget (skip if <5 remaining)

→ execute via Meta adapter (real HTTP to graph.facebook.com)

→ record ActionResult; break loop if stopAutomation flag set

5. Post-execution:

→ update AutomationExecution.state (SUCCEEDED/FAILED/PARTIAL/SKIPPED)

→ if classification.needsHumanReview: create HumanReviewTask

→ emit metrics for analytics rollup

## 3.3 Data flow — outbound (user reply, admin action, analytics query)

The frontend calls the engagement service directly with a session token issued by PostMind. The service validates the token, calls PostMind for tenant and RBAC context (cached), and executes:

Browser → engagement.postmind.ai/api/engagement/...

(Authorization: Bearer <postmind-issued-JWT>)

Engagement service:

1. Verify JWT signature (shared JWKS from PostMind)

2. Extract userId + organisationId from claims

3. If not in cache: GET postmind-core/api/internal/context/:userId

(service-to-service auth via SERVICE_TOKEN header)

→ returns { organisation, memberships, capabilities }

→ cache 5 minutes with organisation ID as key

4. Enforce capability check for the requested action

5. Execute against engagement schema

6. Write audit log entry via PostMind audit API (fire-and-forget)

## 3.4 Deployment topology

| Layer | Recommended (production) | Minimum (staging) |
| --- | --- | --- |
| Web instances | 3+ pods, HPA on CPU 60%, min 2, max 10 | 1 pod |
| Worker instances | 3+ pods, HPA on queue depth, min 2, max 15 | 1 pod |
| Postgres | Managed HA cluster, 8 vCPU, connection pool 40 | 1 vCPU, pool 10 |
| Redis | Managed cluster, 2 GB, persistence on | 1 GB single-node |
| Reverse proxy | Existing PostMind ingress with engagement.postmind.ai subdomain | Any |
| Object storage | Not required in v1.0 | Not required |

## 3.5 Networking

- engagement.postmind.ai — public, TLS-terminated at ingress. Serves the frontend calls (Bearer JWT), the Meta webhook (public but signature-verified), and smart-link redirects (public).

- engagement.internal — private, service-to-service. Used by the Admin Centre for kill-switch toggles and by PostMind for internal queries.

- Engagement service → postmind-core.internal — service-to-service, mutual TLS or shared secret header, for tenant lookups and audit writes.

- Engagement service → graph.facebook.com — public outbound over HTTPS.

- Engagement service → api.anthropic.com — public outbound over HTTPS.

# 4. Prerequisites

## 4.1 Runtime

| Requirement | Version | Notes |
| --- | --- | --- |
| Node.js | 20.11+ (LTS) | Use 20 LTS through v1.x. Node 22 fine but not required. |
| npm | 10+ | Or pnpm 9+ or yarn 4+; sample commands use npm. |
| Postgres | 14+ | 15 or 16 preferred. Prisma 5 supports 14+. |
| Redis | 7+ | Required by BullMQ 5. Cluster mode fine. |
| TypeScript | 5.4+ | Bundled in devDependencies. |
| Docker | 24+ | For containerised deploy. Not required for dev. |

## 4.2 Third-party accounts

| Provider | What is needed | Where to get it |
| --- | --- | --- |
| Meta for Developers | App ID, App Secret, Business Verification, App Review approvals for pages_messaging, instagram_manage_messages, instagram_manage_comments, pages_manage_engagement | developers.facebook.com |
| Anthropic | API key (production tier or higher for Haiku throughput) | console.anthropic.com |
| Postgres provider | Hosted cluster with connection string | AWS RDS / Supabase / Neon / self-hosted |
| Redis provider | Managed instance with URL | Upstash / AWS ElastiCache / self-hosted |
| Monitoring | Existing PostMind Sentry or Datadog project — reuse | PostMind ops |

## 4.3 Skills required on the team

- TypeScript and Next.js 15 (App Router). The service is a Next.js app used mostly as an API server.

- Prisma. All DB access goes through Prisma. Migrations are Prisma migrate.

- BullMQ / Redis. Queue configuration is the operational hot spot.

- Meta Graph API. Working knowledge of webhooks, subscription fields, permission scopes, and app review.

- Anthropic Messages API. For the classifier; the code is straightforward.

- Docker + your container orchestrator (ECS / GKE / EKS / Fly / Railway — the code is portable).

# 5. Repository setup

## 5.1 Getting the code

Two options depending on how the developer prefers to work:

### Option A — new repository (recommended)

Create a fresh Git repository for the engagement service (e.g. github.com/postmind-ai/engagement). Unzip postmind-engagement.zip into it and commit as the initial import:

mkdir postmind-engagement && cd postmind-engagement

unzip ../postmind-engagement.zip --strip-components=1

git init && git add . && git commit -m 'chore: initial import from v0.3 handover'

git remote add origin git@github.com:postmind-ai/engagement.git

git push -u origin main

### Option B — monorepo subfolder

If PostMind is already a monorepo (Turborepo / Nx / pnpm workspaces), drop the v0.3 code into apps/engagement/ and register it as a workspace. Note: the microservice benefits (independent deploy, isolated failure) still apply — the monorepo is only for developer ergonomics.

## 5.2 Directory layout

What you get from the zip:

postmind-engagement/

├── package.json

├── tsconfig.json

├── next.config.js

├── prisma/

│   └── schema-engagement.prisma

├── src/

│   ├── app/

│   │   ├── api/

│   │   │   ├── webhooks/meta/route.ts

│   │   │   └── engagement/

│   │   │       ├── automations/

│   │   │       ├── conversations/

│   │   │       ├── reviews/

│   │   │       ├── smart-links/

│   │   │       ├── executions/

│   │   │       ├── analytics/

│   │   │       └── kill-switch/

│   │   └── l/[slug]/route.ts       // smart link redirects

│   ├── components/engagement/       // React components for UI

│   └── lib/

│       ├── prisma.ts                // <-- integration point 1

│       ├── tenant.ts                // <-- integration point 2

│       ├── rbac.ts                  // <-- integration point 3

│       ├── audit.ts                 // <-- integration point 4

│       └── engagement/

│           ├── types.ts

│           ├── engine/              // router, trigger, condition, action, idempotency

│           ├── adapters/            // meta, meta-http, registry, interface

│           ├── services/            // ai, analytics, automations, conversations,

│           │                        // kill-switch, smart-links, templates

│           │   └── classifier/      // heuristic + anthropic classifiers

│           └── queue/               // bullmq, enqueue, workers

├── test/unit/                       // 72 tests

├── eval/                            // classifier eval harness

└── load-test/                       // in-process benchmark + k6 script

## 5.3 Install and run

npm install

cp .env.example .env.local

# edit .env.local with your DB, Redis, Meta, Anthropic values

npx prisma generate

npx prisma migrate dev

npm run typecheck                 # should pass with 0 errors

npm test                          # 72/72 unit tests should pass

npm run eval:heuristic            # runs classifier eval; expect all 4 targets pass

npm run bench:engine              # in-process throughput benchmark

npm run dev                       # starts Next.js on http://localhost:3000

# 6. Database integration

## 6.1 Shared cluster vs independent database

Recommendation: same Postgres cluster, dedicated schema. Rationale:

- Same cluster means simpler backup, one connection endpoint to manage, and cheaper hosting.

- Dedicated schema (engagement) means engagement migrations cannot accidentally alter PostMind tables, and DROP TABLE incidents are contained.

- A shared connection pool is not shared — the engagement service opens its own PG connections, budget appropriately.

If your ops team prefers total isolation, an independent database in the same cluster is fine and requires no code change — just point DATABASE_URL at it. A separate cluster is only justified when the engagement workload's IO pattern demonstrably hurts PostMind's.

## 6.2 Schema installation

The schema ships in prisma/schema-engagement.prisma. Prepend the following to it so all tables land in the engagement schema:

generator client {

provider = "prisma-client-js"

previewFeatures = ["multiSchema"]

}

datasource db {

provider = "postgresql"

url      = env("DATABASE_URL")

schemas  = ["engagement"]

}

// then add @@schema("engagement") to each model, e.g.:

model EngagementAutomation {

id String @id @default(cuid())

// ...

@@map("engagement_automations")

@@schema("engagement")

}

## 6.3 Tables added

28 tables in total. The most important:

| Table | Purpose | Row growth estimate |
| --- | --- | --- |
| engagement_automations | One row per automation configured by a user. | 10s per organisation |
| engagement_automation_versions | Immutable history of every published version of every automation. | 10s per automation |
| engagement_channels | One row per connected Meta channel (IG account or FB page). | 1-10s per organisation |
| automation_executions | One row per fired execution. High-volume — retention policy applies (see 6.6). | 1000s / day / org |
| webhook_events | Raw Meta webhook payloads for idempotency layer 1. | 1000s / day / org |
| engagement_events | Normalised event records. | 1000s / day / org |
| social_comments | Persisted inbound and outbound comments. | 1000s / day / org |
| social_conversations | Grouped threads. | 100s / day / org |
| smart_links | Trackable short URLs. | 10s per organisation |
| smart_link_clicks | Every click event. | 1000s / day / org |
| human_review_tasks | Classifier escalations pending review. | 10s / day / org |
| automation_cooldowns | Rate-limit cooldown records per (channel, user, automation). | 100s / day / org |
| system_flags | Kill switch and feature flags. See section 12. | <100 rows total |

## 6.4 The two critical migrations from the v0.3 audit

The audit turn added two migrations that MUST be applied even if you also ship other engagement tables. They are already in the shipped schema-engagement.prisma:

### 6.4.1 SystemFlag table

Backs the kill switch. Without it the kill switch reverts to per-instance in-memory flags and is inoperable in production.

model SystemFlag {

key       String   @id

value     String

updatedAt DateTime @updatedAt

@@map("system_flags")

@@schema("engagement")

}

If PostMind already has a FeatureFlag or SystemSettings table, adapt src/lib/engagement/services/kill-switch.ts to read from that instead — the DB-backing pattern is what matters, not the specific table.

### 6.4.2 conversation_by_seed composite unique index

Enables the single-upsert path for persistInboundComment. Without it, the code path falls back to a 3-round-trip findFirst+create+wrapper — inefficient and race-prone under load.

model SocialConversation {

// ... fields ...

@@unique(

[organisationId, channelId, platform, seedCommentId],

name: "conversation_by_seed"

)

@@map("social_conversations")

@@schema("engagement")

}

## 6.5 Foreign keys to PostMind tables

engagement tables reference PostMind's organisation and user tables by ID (String). The recommendation is to NOT create SQL foreign keys across schemas — they force lock-step migrations and complicate cross-service ownership. Instead:

- Store organisationId, userId, businessId as plain String columns.

- Enforce referential integrity in application code (services/tenant.ts should throw on unknown orgs).

- Cleanup: when a PostMind organisation is deleted, PostMind emits an org.deleted event. The engagement service listens and soft-deletes its rows (or hard-deletes after 30-day grace).

## 6.6 Data retention

Two high-volume tables need explicit retention policies to keep the cluster healthy:

| Table | Recommended retention | Rationale |
| --- | --- | --- |
| webhook_events | 30 days | Raw payloads for debugging; longer keeps compliance overhead high |
| automation_executions | 90 days hot, 1 year cold (partitioned) | Analytics queries need 90d; regulatory / dispute investigation may need up to 1y |
| smart_link_clicks | 13 months | Year-over-year comparisons; longer if the customer asks in writing |

Ship a nightly cron (pg_cron or an external scheduler) that runs the retention DELETEs. Sample SQL is in load-test/README.md.

# 7. Integration points

The v0.3 code imports four functions from @/lib/* that the engagement service does NOT provide itself — they must be wired to PostMind. Everything else in the service is self-contained. Wire these four correctly and you have integration; miswire any and the service will not authenticate, not scope tenants, not check permissions, or not audit.

## 7.1 The four @/lib/* modules

| Module | Exports | Purpose |
| --- | --- | --- |
| src/lib/prisma.ts | prisma | The PrismaClient instance for the engagement schema. Singleton. |
| src/lib/tenant.ts | requireTenantContext | Extracts and validates the caller's organisation + user from the request. |
| src/lib/rbac.ts | requireCapability | Enforces role-based permissions per endpoint. |
| src/lib/audit.ts | auditLog | Records an audit trail entry via PostMind's audit service. |

## 7.2 Wiring src/lib/prisma.ts

Standard Prisma singleton pattern. Ships as a stub in v0.3; replace with:

// src/lib/prisma.ts

import { PrismaClient } from "@prisma/client";

const globalForPrisma = globalThis as unknown as {

prisma: PrismaClient | undefined;

};

export const prisma =

globalForPrisma.prisma ??

new PrismaClient({

log: process.env.NODE_ENV === "development" ? ["query", "error"] : ["error"],

});

if (process.env.NODE_ENV !== "production") globalForPrisma.prisma = prisma;

## 7.3 Wiring src/lib/tenant.ts

This is the security boundary of every API endpoint. It must never fail open. The v0.3 stub is a placeholder — the production implementation must:

- Extract the Authorization: Bearer <jwt> header.

- Verify the JWT signature against PostMind's JWKS endpoint (cache the JWKS for 24h).

- Extract userId and organisationId claims.

- Call PostMind's internal /api/internal/context/:userId (with a service token) OR read a cached copy.

- Return { organisation, user, memberships }.

- Throw a 401 on missing/invalid token, a 403 on missing membership.

// src/lib/tenant.ts

import type { NextRequest } from "next/server";

import { verifyJwt } from "./postmind-jwt";

import { getContext } from "./postmind-client";

export async function requireTenantContext(req: NextRequest) {

const auth = req.headers.get("authorization");

if (!auth?.startsWith("Bearer ")) throw new Response("unauthorized", { status: 401 });

const token = auth.slice(7);

const claims = await verifyJwt(token); // throws on invalid

const context = await getContext(claims.userId); // cached 5 minutes

return {

userId: claims.userId,

organisation: context.organisation,

memberships: context.memberships,

capabilities: context.capabilities,

};

}

## 7.4 Wiring src/lib/rbac.ts

Called immediately after requireTenantContext on every endpoint that mutates state. The capability list ships in v0.3; the mapping to your RBAC system is the wiring:

| Capability | Grants access to |
| --- | --- |
| engagement:automation:read | List, read, view versions of automations |
| engagement:automation:write | Create, update, pause, resume, test, delete automations |
| engagement:conversation:read | Read inbox conversations and messages |
| engagement:conversation:reply | Send manual replies, escalate, resolve |
| engagement:review:action | Approve, reject, edit-and-send reviews |
| engagement:smart-link:write | Create and modify smart links |
| engagement:analytics:read | Read dashboards and time series |
| engagement:kill-switch:read | See kill-switch status in Admin Centre |
| engagement:kill-switch:write | Toggle workspace/action-type kill switches (2-person approval for global) |

## 7.5 Wiring src/lib/audit.ts

Fire-and-forget POST to PostMind's audit service. The engagement service should never block or fail on an audit write — record locally and retry in the background if it fails:

// src/lib/audit.ts

export async function auditLog(entry: {

actorUserId: string;

organisationId: string;

action: string;                // e.g. 'engagement.automation.publish'

resource: { type: string; id: string };

metadata?: Record<string, unknown>;

}) {

fetch(process.env.POSTMIND_AUDIT_URL!, {

method: "POST",

headers: {

"Content-Type": "application/json",

"X-Service-Token": process.env.POSTMIND_SERVICE_TOKEN!,

},

body: JSON.stringify({ ...entry, source: "engagement", timestamp: new Date().toISOString() }),

}).catch((err) => console.error("[audit] fire-and-forget failed:", err));

}

# 8. Environment variables

Every variable listed here must be documented in .env.example. Never commit real values; use your secret manager (AWS Secrets Manager, Vault, Doppler).

## 8.1 Core service

| Variable | Required | Description |
| --- | --- | --- |
| DATABASE_URL | Yes | Postgres connection string with engagement schema in search_path, e.g. postgres://user:pw@host:5432/pm?schema=engagement |
| REDIS_URL | Yes | Redis connection URL for BullMQ, e.g. redis://user:pw@host:6379/2 |
| NODE_ENV | Yes | development ¦ production. Affects logging verbosity and Prisma query logs. |
| PORT | No | HTTP port. Defaults to 3000. |
| APP_URL | Yes | Public base URL of the service, e.g. https://engagement.postmind.ai |

## 8.2 PostMind integration

| Variable | Required | Description |
| --- | --- | --- |
| POSTMIND_CORE_URL | Yes | Base URL of the PostMind core API for tenant lookups. |
| POSTMIND_JWKS_URL | Yes | JWKS endpoint URL of PostMind's auth service. |
| POSTMIND_JWT_ISSUER | Yes | Expected JWT issuer claim. Reject tokens with any other iss. |
| POSTMIND_JWT_AUDIENCE | Yes | Expected JWT audience claim. Reject tokens with any other aud. |
| POSTMIND_SERVICE_TOKEN | Yes | Long-lived shared secret for service-to-service calls. Rotate quarterly. |
| POSTMIND_AUDIT_URL | Yes | Audit ingest endpoint URL. |

## 8.3 Meta

| Variable | Required | Description |
| --- | --- | --- |
| META_APP_ID | Yes | Meta App ID from developers.facebook.com |
| META_APP_SECRET | Yes | Meta App Secret. Used to verify webhook signatures. Rotate on any suspected compromise. |
| META_WEBHOOK_VERIFY_TOKEN | Yes | Secret token you set when subscribing to Meta webhooks; Meta echoes it back on the verify request. |
| META_GRAPH_API_VERSION | No | e.g. v21.0. Defaults to the version pinned in meta-http.ts. |

## 8.4 AI classifier

| Variable | Required | Description |
| --- | --- | --- |
| ANTHROPIC_API_KEY | No | Required only if the Anthropic classifier is used. Without it the service falls back to the heuristic classifier. |
| ANTHROPIC_MODEL | No | Defaults to claude-haiku-4-5. Override to benchmark against other models. |
| ENGAGEMENT_CLASSIFIER | No | heuristic ¦ anthropic. Defaults to anthropic if API key is set, heuristic otherwise. |

## 8.5 Queue and workers

| Variable | Required | Description |
| --- | --- | --- |
| BULLMQ_QUEUE_PREFIX | No | Redis key prefix. Defaults to engagement. Change when running multiple environments against one Redis. |
| WORKER_CONCURRENCY | No | Jobs per worker process. Defaults to 10. |
| WORKER_MAX_JOBS_PER_WORKER | No | Restart workers after N jobs to bound memory. Defaults to 10000. |

## 8.6 Observability

| Variable | Required | Description |
| --- | --- | --- |
| SENTRY_DSN | No | Sentry project DSN. Use PostMind's existing project. |
| LOG_LEVEL | No | trace ¦ debug ¦ info ¦ warn ¦ error. Defaults to info. |

# 9. Meta App configuration

Standing up the Meta integration is the longest single work item outside code — plan two to six weeks depending on Meta review responsiveness. The steps below produce a working webhook, a valid access-token-exchange flow, and an app-review-ready submission.

## 9.1 Create the app

- Go to developers.facebook.com and create a new Business app.

- Set the app's Business Verification to the company entity. This unlocks the permission scopes below.

- Under Settings → Basic, record App ID and App Secret; put them in META_APP_ID and META_APP_SECRET secrets.

- Under App Roles → Roles, add every engineer who needs to test locally as a Tester so they can install the app in dev mode.

## 9.2 Add products

The app needs these products enabled:

- Facebook Login for Business (for the OAuth flow that connects a page).

- Instagram Graph API (for reading and writing IG comments and DMs).

- Webhooks (for receiving events).

- Messenger (for DMs on Facebook pages).

## 9.3 Required permissions

The engagement service needs the following scopes. Each requires app review with a screencast demonstrating usage — start collecting the screencasts early:

| Permission | Used for | Review complexity |
| --- | --- | --- |
| pages_show_list | List the user's connected Facebook pages during onboarding. | Low |
| pages_read_engagement | Read comments and reactions on the user's pages. | Medium |
| pages_manage_engagement | Reply to comments on the user's pages. | Medium |
| pages_messaging | Send DMs on Facebook pages. | High — screencast required |
| instagram_basic | Read basic IG profile info during onboarding. | Low |
| instagram_manage_comments | Read and reply to IG comments. | Medium |
| instagram_manage_messages | Send DMs on IG. | High — screencast required |
| business_management | Read the user's Meta Business Manager accounts. | Medium |

## 9.4 Webhook subscription

Under Products → Webhooks:

- Add the callback URL: https://engagement.postmind.ai/api/webhooks/meta

- Add the verify token: paste in the value of META_WEBHOOK_VERIFY_TOKEN. Meta will GET the URL once with hub.challenge — the service echoes it back.

- Subscribe to the following fields on both Instagram and Page objects: comments, messages, mentions, feed.

- Test the subscription with the Test button — Meta sends a synthetic payload. You should see a WebhookEvent row appear in the DB within 200ms.

## 9.5 Token exchange flow

Users connect their Meta accounts through the PostMind onboarding UI. The flow the engagement service participates in:

1. User clicks 'Connect Instagram' in PostMind

2. PostMind redirects to Meta OAuth with the scopes above

3. Meta redirects back to PostMind with a short-lived code

4. PostMind exchanges code for a short-lived user access token

5. PostMind exchanges short-lived for long-lived (60-day) user token

6. PostMind fetches the user's pages/accounts and their page tokens

7. PostMind writes to engagement.engagement_channels via:

POST engagement.internal/api/engagement/internal/channels

{ organisationId, platform, platformAccountId, accessToken, ... }

8. Engagement service stores encrypted access tokens (see 9.6)

## 9.6 Access token storage

Page access tokens are the credentials that grant the engagement service the right to reply and DM on the user's behalf. They MUST be encrypted at rest:

- Use application-layer envelope encryption (AES-256-GCM with a KMS-managed data key). Do not rely solely on Postgres transparent data encryption.

- Store only the ciphertext in engagement_channels.encryptedAccessToken.

- Rotate the data key annually; re-encrypt in place during a maintenance window.

- Long-lived tokens (60 days) must be refreshed before expiry. Ship a nightly job that refreshes any token expiring within 7 days.

## 9.7 App Review submission

Meta requires a working demo and screencasts for each high-complexity permission. Build a test workspace with:

- At least one connected IG business account and one connected FB page.

- Two example automations wired end-to-end (e.g. Free Guide DM, Discount Code).

- A reviewer walkthrough document: how to trigger a comment, watch the automation fire, and see the DM arrive.

Typical review turnaround is 5-15 business days. Rejections are common on first submission — expect one round of revisions.

# 10. Queue and workers

## 10.1 Architecture

BullMQ over Redis. Webhook receivers push jobs onto the engagement-events queue; worker processes consume and process. The web and worker are separate processes so slow processing does not block webhook acknowledgement:

Web processes:               Worker processes:

- Accept HTTP requests       - Poll Redis for jobs

- Verify Meta signatures     - Route each event through the engine

- Enqueue events             - Execute Meta API calls

- Serve API + UI             - Update DB with results

- Return 200 to Meta         - Retry failed jobs with backoff

- Zero blocking work

## 10.2 Queue configuration

Two queues:

| Queue | Purpose | Retries | Backoff |
| --- | --- | --- | --- |
| engagement-events | Meta webhook events — main workload | 5 | Exponential 5s → 2min cap |
| engagement-scheduled | DELAY actions and scheduled retries | 3 | Fixed 60s |

## 10.3 Worker sizing

The v0.3 in-process benchmark shows the engine itself does 500K+ events/sec. Real production capacity is bounded by DB and Meta latency:

- Per-worker capacity: ~10 events/sec (assuming ~10 DB round-trips + 1-2 Meta calls per event)

- Per-instance concurrency: 10 (WORKER_CONCURRENCY default). Do not exceed 20 without measuring DB pool exhaustion.

- Baseline production: 3 worker instances = ~300 events/sec sustained capacity.

- Auto-scale trigger: BullMQ queue depth > 500 for 5 minutes → add worker. Depth < 50 for 15 minutes → remove.

## 10.4 Dead-letter handling

After 5 retries a job goes to the failed queue. The service ships an Admin Centre view (Section 13.4) that lists failed jobs with retry / drain / inspect actions. Never auto-drain — always require an operator action.

## 10.5 Idempotency

Two layers ensure no message is processed twice:

- Layer 1 — WebhookEvent row insert with unique (platform, platformEventId). Postgres unique-constraint violation = duplicate = return 200 and drop.

- Layer 2 — inside the router, the stableEventId is used as a lock key so concurrent worker instances cannot both process the same event.

# 11. AI classifier configuration

## 11.1 Two classifiers ship in v0.3

| Classifier | Latency | Cost per call | Accuracy on 150-case eval |
| --- | --- | --- | --- |
| HeuristicClassifier (rules-based) | <1ms | Zero | F1 0.883 — passes all Section 22 minimum targets |
| AnthropicClassifier (Claude Haiku) | 300-800ms | ~£0.0003 | Not yet measured against the eval; expected to exceed heuristic |

## 11.2 Recommended rollout

- Ship heuristic as default. Zero API key requirement, deterministic, meets Section 22 targets.

- Wire Anthropic behind a per-organisation feature flag. Enable for 2-3 friendly beta customers to gather divergence data.

- After 4 weeks of divergence data, decide whether Anthropic beats heuristic enough to justify the cost per call at scale.

- If yes, roll to 10% → 50% → 100% with cost monitoring at each step.

## 11.3 Cost management

At ~£0.0003 per call, a workspace generating 1000 comments/day costs £0.30/day = ~£9/month per active workspace. This is negligible individually but scales with customer count. Add:

- Per-organisation daily cap (env: CLASSIFIER_DAILY_CAP_PER_ORG, default 5000 calls). Excess falls back to heuristic.

- Global daily cap (CLASSIFIER_DAILY_CAP_GLOBAL, default 100000). Alert at 80%, cap at 100%.

- Weekly cost report to the finance owner.

## 11.4 Classifier evaluation harness

Run before any classifier change goes to production:

npm run eval:heuristic         # baseline

npm run eval:anthropic         # requires ANTHROPIC_API_KEY

# Output: per-category P/R/F1, weighted F1, latency stats,

# pass/fail against 4 Section 22 minimum production targets:

#   - Weighted F1 >= 0.85

#   - Complaint recall >= 0.95

#   - Spam recall >= 0.90

#   - Purchase-intent precision >= 0.80

## 11.5 Expanding the evaluation dataset

The shipped eval set is 150 synthetic examples. For production classifier evaluation, PostMind must:

- Collect 500+ real customer comments from beta workspaces (with customer consent for their use in improving PostMind's classifier).

- Label them across the 9 categories. Use a two-labeller-plus-tiebreaker workflow to hit >90% inter-annotator agreement.

- Add them to eval/classifier-eval-data.ts as eval-set-v2.ts. Version so classifier comparisons remain apples-to-apples.

- Re-run the harness against Anthropic. If accuracy drops significantly on real data vs synthetic, adjust the prompt and re-evaluate.

# 12. Kill switch configuration

Four-level kill switch per Section 33 of the master spec. The v0.3 audit fixed the previous in-memory implementation; v1.0 ships with DB-backed multi-instance-safe flags. Correct kill-switch behaviour is a compliance prerequisite — verify it works end-to-end before production traffic.

## 12.1 The four levels

| Level | Scope | Storage | Latency to effect |
| --- | --- | --- | --- |
| 1 — Global | All engagement traffic stops | SystemFlag key 'engagement.killSwitch' | ≤ 30s (cache TTL) |
| 2 — Workspace | One organisation's engagement traffic stops | Organisation.engagementFrozen boolean | ≤ 30s |
| 3 — Automation | One automation stops | EngagementAutomation.state = KILLED | Next event |
| 4 — Action type | One action type disabled globally | SystemFlag 'engagement.disabledActionType.<type>' | ≤ 30s |

## 12.2 Two-person approval for levels 1 and 4

Global and action-type kills affect all customers. Never allow a single operator to toggle either — enforce a two-person approval workflow in the Admin Centre:

- Operator A submits the toggle request with a written justification.

- Operator B (distinct account, engineering lead or higher) approves within 30 minutes.

- On approval, the SystemFlag is written and the on-call channel receives an automated notification.

- Every toggle is audited via the standard auditLog() call.

## 12.3 Testing the kill switch

Ship this as a monthly ops drill:

- Confirm engagement traffic is flowing (check executions/hour dashboard).

- Trigger the global kill switch via Admin Centre with justification 'monthly drill'.

- Watch: executions/hour should drop to zero within 60 seconds across all worker instances.

- Un-toggle. Confirm traffic resumes within 60 seconds.

- File the drill result in ops log.

# 13. Frontend integration

The engagement service ships React components (postmind-engagement.zip → src/components/engagement/) that render the UI shown in the interactive HTML mockup. The developer has two integration options:

## 13.1 Option A — Embed under postmind.ai/engagement

PostMind's main Next.js app imports the engagement components and mounts them under its own routes. The engagement service is API-only.

- Pro: unified navigation with the rest of PostMind; single-domain cookies; no CORS.

- Con: PostMind's deploy cadence is coupled to engagement UI changes; larger monolith UI bundle.

- Setup: publish the engagement UI as an internal NPM package @postmind/engagement-ui. PostMind adds it as a dependency and mounts routes at /engagement/*.

## 13.2 Option B — Standalone at engagement.postmind.ai

The engagement service serves its own UI. PostMind's top-nav links to it. Single-sign-on via the shared JWT.

- Pro: fully independent deploys; separate build times; separate crash blast radius.

- Con: cross-subdomain navigation feels less integrated unless nav bar styling is unified.

- Setup: the v0.3 Next.js app already serves the UI. Configure engagement.postmind.ai DNS + TLS; ensure the JWT auth cookie is set on .postmind.ai (parent domain) so both surfaces share auth.

Recommendation: Option B for v1.0 (matches the microservice pattern). Migrate to Option A only if user feedback flags the split as confusing.

## 13.3 Routes to serve

| Route | Component | Purpose |
| --- | --- | --- |
| / | OverviewPage | Dashboard — metrics, alerts, most-active automations |
| /automations | AutomationsListPage | List with filter chips + template gallery |
| /automations/new | AutomationBuilder | New automation via drag-drop canvas |
| /automations/[id] | AutomationDetailPage | View triggers, actions, versions, test mode |
| /automations/[id]/edit | AutomationBuilder | Edit existing automation |
| /inbox | InboxPage | Conversation list with classification badges |
| /inbox/[conversationId] | ConversationPage | Threaded view + reply box |
| /smart-links | SmartLinksPage | Link manager + click analytics |
| /analytics | AnalyticsPage | 30-day chart + classification breakdown |
| /executions | ExecutionsLogPage | Filterable run log |
| /reviews | ReviewsQueuePage | Human review queue |

## 13.4 Admin Centre routes

These are staff-only and MUST enforce a distinct capability (engagement:admin) that only PostMind staff have. Never expose to customers:

- /admin/engagement/kill-switch — status + toggle (with two-person approval flow for global/action-type)

- /admin/engagement/queue — BullMQ queue depths, active workers, dead-letter list

- /admin/engagement/workspace/[orgId] — per-workspace status, freeze/thaw

- /admin/engagement/classifier — cost dashboard, feature flag per organisation

- /admin/engagement/rate-limits — per-channel Meta budget

## 13.5 Business context injection

The v0.3 code has hardcoded REPLACE_WITH_BUSINESS_ID placeholders. Before shipping, wire these to your business-context provider. Recommended pattern: a React context provider at the app root:

// pages/_app.tsx or app/layout.tsx

<BusinessContextProvider fetch={() => fetch('/api/current-business')}>

<EngagementAppShell>{children}</EngagementAppShell>

</BusinessContextProvider>

// Inside components:

const { businessId } = useCurrentBusiness();

// use businessId in API payloads instead of REPLACE_WITH_BUSINESS_ID

# 14. API reference

This section documents every HTTP endpoint the engagement service exposes. Endpoints are grouped by resource. Every endpoint under /api/engagement/* requires a valid PostMind-issued JWT in the Authorization header (see 7.3) except where noted. Webhook and public smart-link redirect endpoints have different auth rules and are called out.

## 14.1 Conventions

- Base URL: https://engagement.postmind.ai in production; http://localhost:3000 in dev.

- Content-Type: application/json for all request and response bodies (except webhook and smart-link redirect).

- Auth: Authorization: Bearer <postmind-jwt> on every /api/engagement/* endpoint.

- Errors: standard HTTP status codes. Body shape: { ok: false, error: string, details?: object }.

- Success: { ok: true, ...responseBody }.

- Pagination: cursor-based. Response includes { data, nextCursor, hasMore }.

- Idempotency: mutating endpoints accept an optional Idempotency-Key header (UUID); duplicate requests return the original response.

## 14.2 Webhooks

Called by Meta. Public but signature-verified.

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/webhooks/meta | Webhook subscription verification. Echoes hub.challenge if hub.verify_token matches META_WEBHOOK_VERIFY_TOKEN. |
| POST | /api/webhooks/meta | Ingest Meta webhook event. Verifies X-Hub-Signature-256; persists WebhookEvent row; enqueues process-event job; returns 200 within 500ms. |

### POST /api/webhooks/meta — payload

Meta sends its standard webhook payload. The service does not enforce a schema on it; the Meta adapter normalises to NormalizedEvent internally. Example:

POST /api/webhooks/meta

X-Hub-Signature-256: sha256=abc123...

Content-Type: application/json

{

"object": "instagram",

"entry": [{

"id": "17841400000000001",

"time": 1724761324,

"changes": [{

"field": "comments",

"value": {

"id": "17895672010000123",

"text": "GUIDE please!",

"created_time": 1724761320,

"from": {"id": "user-abc", "username": "sarah_wilkins"},

"media": {"id": "17895672000000456"}

}

}]

}]

}

// Response:

{ "ok": true, "eventId": "cm5abc123..." }

## 14.3 Automations

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/automations | List automations. Filter by ?status=ACTIVE¦PAUSED¦DRAFT¦ARCHIVED, ?businessId=... |
| POST | /api/engagement/automations | Create automation (draft state). |
| GET | /api/engagement/automations/:id | Read one, with current version and stats. |
| PATCH | /api/engagement/automations/:id | Update name / description / active state. |
| DELETE | /api/engagement/automations/:id | Archive (soft-delete). Never hard-delete — execution history relies on the row. |
| POST | /api/engagement/automations/:id/publish | Publish current draft as a new version, activate. |
| POST | /api/engagement/automations/:id/pause | Pause execution (state → PAUSED). |
| POST | /api/engagement/automations/:id/resume | Resume (state → ACTIVE). |
| POST | /api/engagement/automations/:id/test | Test-mode run with a sample comment. Returns simulated ActionResults; does not call Meta. |
| GET | /api/engagement/automations/:id/versions | List all published versions. |
| POST | /api/engagement/automations/:id/versions/:version/restore | Copy the specified version back to draft; user then publishes. |

### POST /api/engagement/automations — request body

{

"name": "Free Guide DM",

"description": "Comment GUIDE on any post → send guide as DM",

"businessId": "biz_abc123",

"channelIds": ["ch_ig_001", "ch_fb_002"],

"triggers": [

{ "type": "CI_KEYWORD", "keyword": "GUIDE" },

{ "type": "CI_KEYWORD", "keyword": "GUIDES" }

],

"conditions": [

{

"op": "AND",

"children": [

{ "op": "EQUALS", "field": "eventType", "value": "COMMENT" },

{ "op": "NOT", "child": { "op": "EQUALS", "field": "platform", "value": "twitter" } }

]

}

],

"actions": [

{ "type": "PUBLIC_REPLY", "template": "Thanks! Check your DMs 👉", "sortOrder": 0 },

{ "type": "SEND_SMART_LINK", "template": "Here it is: {{smart_link}}", "smartLinkId": "sl_abc", "sortOrder": 1 },

{ "type": "ADD_LEAD", "source": "automation_builder", "sortOrder": 2 }

]

}

### Response

{

"ok": true,

"automation": {

"id": "auto_cm5xyz",

"name": "Free Guide DM",

"state": "DRAFT",

"currentVersion": null,

"createdAt": "2026-08-27T10:00:00Z",

"updatedAt": "2026-08-27T10:00:00Z"

}

}

## 14.4 Conversations (Inbox)

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/conversations | List. Filter ?state=OPEN¦AWAITING_REPLY¦ESCALATED¦RESOLVED, ?platform=instagram¦facebook, ?businessId=... |
| GET | /api/engagement/conversations/:id | Read one with full message history. |
| POST | /api/engagement/conversations/:id/reply | Send a manual reply. Body: { body: string, mode: 'public_reply' ¦ 'private_message' }. |
| POST | /api/engagement/conversations/:id/escalate | Move state to ESCALATED. Creates a HumanReviewTask. |
| POST | /api/engagement/conversations/:id/resolve | Mark resolved. Idempotent. |
| POST | /api/engagement/conversations/:id/reopen | Move from RESOLVED back to OPEN. |

### GET /api/engagement/conversations/:id — response

{

"ok": true,

"conversation": {

"id": "conv_cm5abc",

"platform": "instagram",

"state": "AWAITING_REPLY",

"classification": { "category": "purchase_intent", "confidence": 0.94, "needsHumanReview": false },

"channel": { "id": "ch_ig_001", "handle": "@adestudio" },

"postmindPost": { "id": "post_abc", "title": "Autumn drop 2026" },

"actor": { "platformUserId": "user-abc", "username": "sarah_wilkins", "displayName": "Sarah Wilkins" },

"messages": [

{ "id": "msg_1", "direction": "inbound", "body": "Do you ship to Aylesham?", "at": "2026-08-27T10:38:00Z" },

{ "id": "msg_2", "direction": "outbound", "body": "Thanks for asking! Check your DMs 👉", "at": "2026-08-27T10:38:12Z", "sentBy": { "type": "automation", "automationId": "auto_abc", "automationName": "Free Guide DM" } },

{ "id": "msg_3", "direction": "inbound", "body": "Also, is there a bundle discount?", "at": "2026-08-27T10:39:00Z" }

],

"createdAt": "2026-08-27T10:38:00Z",

"lastMessageAt": "2026-08-27T10:41:00Z"

}

}

## 14.5 Human Review Queue

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/reviews | List reviews. Filter ?state=PENDING¦IN_REVIEW¦APPROVED¦REJECTED¦EDITED_AND_SENT |
| GET | /api/engagement/reviews/:id | Read one with full context (original comment, suggested reply, classifier metadata) |
| PATCH | /api/engagement/reviews/:id | Act on the review. Body: { action: 'approve' ¦ 'reject' ¦ 'edit-and-send', editedBody?: string, note?: string, mode?: 'public_reply' ¦ 'private_message' } |

### PATCH — actions

| action | Additional body fields | Side effect |
| --- | --- | --- |
| approve | note?: string | Sends the suggested reply as-is via manualReply, records state as APPROVED |
| reject | note?: string | Records state as REJECTED. No message sent. Conversation stays in ESCALATED state until manually resolved. |
| edit-and-send | editedBody: string (required)\nmode?: 'public_reply'¦'private_message' | Sends editedBody via manualReply, records state as EDITED_AND_SENT. If send fails, state change is NOT recorded (review stays actionable). |

## 14.6 Smart Links

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/smart-links | List. Filter ?status=ACTIVE¦DISABLED, ?businessId=... |
| POST | /api/engagement/smart-links | Create. |
| GET | /api/engagement/smart-links/:id | Read one. |
| PATCH | /api/engagement/smart-links/:id | Update destination / name / UTM params. |
| DELETE | /api/engagement/smart-links/:id | Disable (soft-delete). |
| GET | /api/engagement/smart-links/:id/analytics | Click stats. Query ?days=7¦30¦90 (default 30). Response includes daily buckets, source breakdown, unique visitors. |
| GET | /l/:slug | PUBLIC. Redirect to destination + record SmartLinkClick row. No auth. Rate-limited by IP. |

### POST /api/engagement/smart-links — request

{

"name": "Free Guide Aug 2026",

"slug": "aug-guide",

"destination": "https://adestudio.com/guide-2026",

"businessId": "biz_abc123",

"utm": {

"source": "instagram",

"medium": "engagement",

"campaign": "aug-guide"

}

}

## 14.7 Executions

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/executions | List. Filter ?state=SUCCEEDED¦FAILED¦PARTIAL_FAILURE¦SKIPPED, ?automationId=..., ?days=1¦7¦30 |
| GET | /api/engagement/executions/:id | Read one with per-action results, timings, error details, and full event context. |

## 14.8 Analytics

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/analytics/overview | Dashboard metrics for a window. Query ?days=7¦30¦90. Returns { executions, successRate, commentsReceived, dmsSent, linkClicks, deltas } |
| GET | /api/engagement/analytics/executions-timeseries | Daily buckets. Query ?days=30. Returns [{ day, count, successCount }]. |
| GET | /api/engagement/analytics/classifier | Category breakdown for a window. Returns [{ category, count, percentage }] plus classifier version and target-pass status. |

## 14.9 Templates

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/templates | List built-in automation templates. Query ?category=lead¦sales¦support |
| POST | /api/engagement/templates/:id/instantiate | Create an automation from template. Body: { businessId, channelIds, customizations? } |

## 14.10 Channels

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/channels | List connected Meta channels for the current organisation. |
| GET | /api/engagement/channels/:id | Read one with rate-limit status and health. |
| DELETE | /api/engagement/channels/:id | Disconnect. Deactivates all automations bound solely to this channel. |

## 14.11 Kill switch (staff only — engagement:admin capability)

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/kill-switch | Read status of all four levels. |
| POST | /api/engagement/kill-switch/global | Toggle global. Requires two-person approval (see 12.2). Body: { enabled: boolean, justification: string, approvalId: string } |
| POST | /api/engagement/kill-switch/workspace/:orgId | Freeze / thaw a workspace. Body: { frozen: boolean, reason: string } |
| POST | /api/engagement/kill-switch/action-type | Disable / enable an action type. Requires two-person approval. Body: { actionType: string, disabled: boolean, justification: string, approvalId: string } |

## 14.12 Rate limits (staff only)

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/engagement/rate-limits | List current per-channel Meta rate-limit budgets. |
| GET | /api/engagement/rate-limits/:channelId | Detail for one channel: remaining, resetAt, recent 429 count. |

## 14.13 Internal (service-to-service)

Called by PostMind core, not by users. Authenticated with X-Service-Token header, not JWT. Never exposed publicly — bind to private ingress.

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/engagement/internal/channels | Called by PostMind after OAuth token exchange to register a new Meta channel. |
| DELETE | /api/engagement/internal/channels/:id | Called by PostMind when a user disconnects a channel from PostMind settings. |
| POST | /api/engagement/internal/organisations/:id/purge | Called by PostMind when an organisation is deleted. Soft-deletes all engagement data with 30-day grace. |
| POST | /api/engagement/internal/tokens/refreshed | Called by PostMind's nightly token refresh job to update stored channel tokens. |

## 14.14 Health and observability

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/health | Liveness. Returns 200 if the process is up. No dependencies checked. |
| GET | /api/health/ready | Readiness. Checks DB + Redis + Meta connectivity. Returns 503 if any is down. |
| GET | /api/metrics | Prometheus metrics scrape endpoint. Bind to private ingress only. |

# 15. Rate limiting

## 15.1 Meta's rate limits

Meta imposes per-app and per-page rate limits that are asymmetric across surfaces:

| Surface | Approximate cap | Reset window | Notes |
| --- | --- | --- | --- |
| Page-level actions | 4800 calls/hour/page | Rolling 1h | Applies to pages_manage_engagement, pages_messaging |
| Instagram Basic Display | 200 calls/hour/user | Rolling 1h | Onboarding only |
| Instagram Graph API | Business-tier dependent | Rolling 1h | Check X-App-Usage response header |
| Messenger | Per-user message window | 24h from user message | Cannot send unsolicited |

Numbers are approximate — Meta does not publish exact caps and they change per app. The engagement service reads the X-App-Usage response header on every outbound call and stores the parsed budget per channel. This is the source of truth, not any hardcoded value.

## 15.2 Service's own rate limit budget check

Before firing any outbound action, the router checks the cached budget. If remaining < 5, the execution is marked SKIPPED with errorReason 'rate_limit_precheck: budget=N' — no doomed API call, no noisy 429.

## 15.3 Application-level rate limits

On top of Meta's caps, the service enforces:

- Per-conversation cooldown: no more than 3 automation firings per (channel, actor, automation) per 24h. Prevents automation loops.

- Per-workspace daily action cap: configurable per plan tier. Enforced in the router.

- Per-IP public smart-link click rate: 60 clicks/minute/IP. Blocks trivial click-bombing.

## 15.4 What to do when the budget is exhausted

- Individual channel: automations targeting the throttled channel skip cleanly. Alert if this persists > 15 min.

- All channels for one workspace: the workspace is likely posting into a Meta app in bad standing. Send the customer an alert email and pause automations pending investigation.

- All channels globally: this indicates a Meta app-tier issue. Escalate to Meta partner support; global kill switch pending resolution.

# 16. Testing

## 16.1 Unit tests

72 tests ship in the v0.3 zip. All pass. Run before every commit:

npm test

# Coverage:

npm run test:coverage

Coverage focus is the engine (trigger matching, condition evaluation, action dispatch, idempotency), the classifier (both heuristic and Anthropic parsing), and templates. HTTP routes are integration-tested rather than unit-tested to avoid testing Next.js internals.

## 16.2 Integration tests

The v0.3 zip includes an integration test for the webhook receive → enqueue → process path. Run against a local Postgres + Redis:

npm run test:integration

Add integration tests as new endpoints ship. Every endpoint that mutates DB state deserves one happy-path and one auth-rejection test.

## 16.3 Classifier evaluation

Run before shipping any classifier change:

npm run eval:heuristic         # ~1 second

npm run eval:anthropic         # ~2-3 minutes, requires ANTHROPIC_API_KEY

# Compare and gate CI on the four minimum production targets from Section 22:

#   Weighted F1 >= 0.85

#   Complaint recall >= 0.95

#   Spam recall >= 0.90

#   Purchase-intent precision >= 0.80

Exit code is 0 if all targets pass, 1 otherwise. Wire the exit code into CI.

## 16.4 Load testing

### Engine benchmark (runnable anywhere)

npm run bench:engine

# Real numbers from v0.3 (this measures engine only, no DB/network):

#   10k events @ 50 concurrency  → 196,078 events/sec, p95 <1ms

#   100k events @ 100 concurrency → 564,972 events/sec, p95 <1ms

# Interpretation: engine is not a bottleneck. Real production capacity

# is determined by DB round-trips and Meta API latency, not engine code.

### HTTP webhook load test (requires deployed environment)

# Smoke test — ~5 VUs for 50s

k6 run --env RUN_MODE=smoke \

--env BASE_URL=https://staging.engagement.postmind.ai \

--env META_APP_SECRET=$STAGING_META_APP_SECRET \

load-test/k6/webhook-load.js

# Full profile — 3 minutes: ramp / steady / 3x spike / recover / ramp-down

k6 run --env RUN_MODE=full \

--env BASE_URL=https://staging.engagement.postmind.ai \

--env META_APP_SECRET=$STAGING_META_APP_SECRET \

load-test/k6/webhook-load.js

# Pass thresholds enforced by the script:

#   p95 latency < 500ms

#   p99 latency < 2000ms

#   error rate < 0.1%

#   zero signature errors

## 16.5 Manual test scripts

For pre-launch acceptance testing, ship the following manual scripts to QA:

- Onboarding: connect IG account → verify channel row → send test comment → verify webhook received → verify no automation fires (no automation exists).

- Automation creation: build 'Free Guide DM' from the template → publish → test-mode run → verify simulated ActionResults → send real comment → verify real DM arrives within 5 seconds.

- Kill switch: enable workspace freeze → send test comment → verify execution is SKIPPED with correct errorReason → un-freeze → send another comment → verify execution fires.

- Human review: send comment matching 'this is a scam' → verify HumanReviewTask created → open in Admin Centre → approve → verify reply sent.

- Smart link: create link → send comment triggering automation with SEND_SMART_LINK action → verify DM contains the short URL → click the URL → verify SmartLinkClick row + redirect to destination.

# 17. Deployment checklist

The below is a phased checklist. Do not skip phases. Complete each before starting the next.

## 17.1 Phase 1 — Local dev environment

- Repository cloned; npm install succeeds.

- Postgres + Redis running locally (docker-compose.yml ships in the zip).

- .env.local populated with dev values.

- Prisma migrate applied; schema visible in the engagement Postgres schema.

- npm run typecheck — 0 errors.

- npm test — 72/72 pass.

- npm run dev — service starts on localhost:3000; GET /api/health returns 200.

## 17.2 Phase 2 — Staging environment

- Staging Postgres + Redis provisioned (managed services recommended).

- Staging Meta App created (separate from production!) with staging webhook URL.

- Staging domain: engagement-staging.postmind.ai with TLS.

- Staging container deployed (2 web pods, 1 worker pod minimum).

- Env secrets loaded from staging secret manager.

- Prisma migrate deploy applied against staging DB.

- PostMind staging JWKS URL wired; JWT verification tested with a real staging token.

- Meta webhook subscription verified (Meta's Test button returns success).

- End-to-end manual test with a staging IG account: comment → automation fires → DM arrives.

- k6 smoke load test passes against staging.

- Monitoring dashboards live (Sentry, Prometheus, Datadog — whichever your ops uses).

- Runbook drafted for common incidents (see 20.4).

## 17.3 Phase 3 — Production readiness gates

Do NOT deploy to production until every item below is checked. This is the Section 64 gate list from the audit report.

- External penetration test commissioned and clean report received (or accepted risk documented and signed off).

- k6 full-profile load test passes against staging with the production capacity target.

- Queue-throughput test passes: worker throughput >= webhook receive rate at target load, p95 end-to-end < 5 seconds.

- Meta rate-limit budget dashboard live in Admin Centre with alert rules.

- Multi-instance kill-switch drill executed successfully against staging.

- Ops runbook rehearsed with the on-call team (kill switch drill, workspace freeze drill, dead-letter drain drill).

- Meta App Review approved for all high-complexity permissions.

- Access token encryption enabled and KMS key rotation schedule documented.

- Data retention cron scheduled and tested.

- Classifier daily/global cost caps configured and alerting.

- Legal signoff on data processing (GDPR / UK-DPA / relevant regional laws).

- Support and billing pages updated with engagement-specific information.

## 17.4 Phase 4 — Production launch

- DNS: engagement.postmind.ai → prod ingress.

- Deploy latest tagged release to prod (start with 2 web / 2 worker pods).

- Meta production webhook subscription switched to prod URL.

- Smoke test with an internal-only PostMind account.

- Enable for 2 friendly beta customers (feature flag).

- Observe for 72 hours: execution success rate, DB CPU, Redis memory, Meta 429s, Sentry error rate.

- Add customers in cohorts of 10, then 50, then 200 with a minimum 72-hour observation window between cohorts.

# 18. Rollout plan

Do not launch to all customers at once. The phased plan below optimises for detection of issues before they affect many workspaces.

| Phase | Duration | Population | Success criteria | Exit criteria |
| --- | --- | --- | --- | --- |
| 0 — Internal | 1 week | 1-2 PostMind staff workspaces | Automations fire, DMs arrive, no Sentry errors | 72 hours with no P0 issues |
| 1 — Alpha | 2 weeks | 5-10 hand-picked friendly customers | P0 count = 0, execution success rate >= 95%, no rate-limit incidents | 2 weeks with all criteria met |
| 2 — Beta | 4 weeks | 50-100 customers who opted in | Success rate >= 96%, classifier cost per workspace within budget | 4 weeks with clean metrics |
| 3 — GA rollout | 6 weeks | All existing customers in cohorts of 200/week | Cohort NPS >= existing product NPS | All cohorts rolled |
| 4 — GA available | ongoing | New signups | Continued monitoring | Handoff to standard product ops |

## 18.1 Rollback

At any phase, if a P0 issue surfaces:

- Trigger workspace freeze for affected accounts (< 1 minute).

- If issue is systemic, trigger global kill switch with two-person approval.

- Roll back to the previous released version.

- Root-cause; write postmortem; fix; re-test; resume from the previous phase.

# 19. Monitoring and alerting

## 19.1 SLOs

| SLO | Target | Measurement | Alert threshold |
| --- | --- | --- | --- |
| Webhook ACK latency p95 | < 500ms | http_req_duration on POST /api/webhooks/meta | > 800ms for 5min |
| Webhook 5xx rate | < 0.1% | http_req_failed | > 0.5% for 5min |
| End-to-end latency (comment received → outbound sent) p95 | < 5s | Custom metric | > 10s for 5min |
| Execution success rate | >= 96% | AutomationExecution.state SUCCEEDED / total | < 92% for 15min |
| Queue depth | < 500 sustained | BullMQ getWaitingCount | > 1000 for 5min → auto-scale; > 5000 → page |
| Meta rate-limit budget remaining (per channel) | >= 10% | Parsed X-App-Usage | < 10% for 15min → email customer; < 5% → workspace freeze |
| Human review queue depth | < 20 tasks pending | HumanReviewTask.state PENDING | > 50 for 30min |
| Classifier cost per day (global) | < 80% of cap | Anthropic API call count | > 80% for 1h → email finance; 100% → auto-fallback to heuristic |

## 19.2 Dashboards

Ship three dashboards on day one:

- Ops dashboard: SLO metrics, queue depth, DB connection pool utilisation, Redis memory, worker CPU.

- Customer-facing dashboard (the Analytics page): executions, success rate, link clicks, classification breakdown.

- Admin dashboard: kill-switch status, per-workspace freeze status, dead-letter queue, per-channel rate-limit budget.

## 19.3 Log correlation

Every log line MUST include:

- A correlation ID (from X-Correlation-ID request header if present, else generated per request).

- organisationId when tenant context is available.

- automationId and executionId when in the router.

- The classifier version when a classification is logged.

Follow PostMind's existing structured logger. Do NOT ship free-form log strings.

# 20. Known limitations

Be explicit about what v1.0 does NOT do. Users and internal teams need to know so they do not hit surprises in production.

## 20.1 Meta-only

Instagram and Facebook only. TikTok, LinkedIn, YouTube, and X are v1.1+. The Adapter interface is designed for extension — adding a new platform is bounded work, but out of scope for v1.0.

## 20.2 UTC-only scheduling

Time-based conditions ("between 9am and 5pm") evaluate in UTC. This is fine for most Aug 2026 customers but Nigeria and other markets will see edge cases at daylight-saving boundaries. Deferred with date-fns-tz dependency (M-05 in audit).

## 20.3 Classifier trained on synthetic data

The evaluation set is 150 synthetic examples. Production behaviour on real UK+Nigerian markets may differ. Priority next work item: label 500+ real beta comments and re-evaluate (11.5).

## 20.4 No cross-channel unified inbox

Each conversation is tied to one channel (one IG account or one FB page). A customer messaging on both surfaces creates two conversation rows. Merging is on the roadmap.

## 20.5 No A/B testing on templates

Templates are static. To test alternatives, users must clone the automation and toggle manually. A/B infrastructure is v1.2+.

## 20.6 Single-region deployment assumed

The code makes no explicit multi-region assumptions. A UK-region-only deployment is fine for v1.0. A future multi-region setup requires: geo-partitioned engagement schemas, cross-region Redis or per-region queues, and rate-limit budget aggregation.

## 20.7 Human review is single-assignee

Reviews land in a shared queue. Any staff member with the review:action capability can act. No round-robin, no per-reviewer specialisation, no SLA timers. Fine at low volumes; revisit when queue depth regularly exceeds 20 pending.

## 20.8 Deferred audit findings

The v0.3 audit deferred 15 findings (H-06 through L-04). These are all documented in the audit report with rationale. Deferred does not mean forgotten — schedule them into the v1.1 backlog:

- H-06 Raw-body preservation for webhook signature — add middleware test.

- H-07 Templates instantiate business-access check — needs shared org-scoping helper.

- H-08 Hardcoded REPLACE_WITH_BUSINESS_ID — see 13.5.

- M-01 through M-08 and L-01 through L-04 — see audit report §Findings deferred.

# 21. Support and escalation

## 21.1 Levels

| Level | Owner | Response time | Handles |
| --- | --- | --- | --- |
| L1 — Customer support | PostMind support team | 1 business day | "How do I create an automation?" — usage questions, template selection, DM did not arrive edge cases |
| L2 — Engagement engineer on-call | Rotating engineering shift | 1 hour (business), 4 hours (out-of-hours) | Elevated error rates, single-workspace failures, dead-letter drains, kill-switch requests |
| L3 — Platform / infra | Infra + engagement lead | 30 minutes for P0 | Postgres or Redis down, Meta app-wide 429s, security incidents |
| L4 — Meta partner support | External | Variable (24-72h typical) | App-wide bans, permission revocations, rate-limit tier disputes |

## 21.2 Runbooks to write before launch

- Global kill switch activation (two-person approval flow).

- Workspace freeze and thaw.

- Dead-letter queue drain.

- Meta app rate-limit tier disputed / bumped.

- Token rotation (Meta app secret, POSTMIND_SERVICE_TOKEN, ANTHROPIC_API_KEY, KMS data key).

- Postgres failover — impact on the engagement service.

- Redis failure — how much work is lost, how to recover.

- Classifier cost cap hit — investigation checklist.

- Security incident: leaked page access token — revoke procedure with Meta.

# 22. Immediate next steps

For the developer receiving this document, in order:

## Week 1

- Read this document top to bottom. Read the audit report alongside.

- Open the postmind-engagement.zip; run through Phase 1 of the deployment checklist (17.1) on your laptop.

- Run the eval and benchmark scripts to confirm the shipped code hits the numbers claimed.

- Ask any question that comes up. There is no penalty for questions; there is a large penalty for guessing wrong in this service.

## Week 2

- Create the staging Meta App (9.1-9.4). This is the longest-lead item — start immediately.

- Provision staging Postgres + Redis.

- Wire the four @/lib/* integration points (Section 7) against PostMind's staging auth.

- Deploy to staging; run through Phase 2 of the checklist (17.2).

## Weeks 3-4

- Run the k6 smoke and full load tests against staging; capture results for the Section 64 gate.

- Execute the multi-instance kill-switch drill.

- Write and rehearse the runbooks (21.2).

- Submit Meta App Review with all high-complexity permissions.

## Weeks 5-8

- Commission external penetration test (external firm engagement; multi-week).

- Address any Meta App Review revisions.

- Complete production readiness gates (17.3).

- Execute Phase 0 of the rollout (Section 18) with 1-2 internal workspaces.

## Weeks 9-16

- Alpha (Phase 1), Beta (Phase 2), then GA rollout in cohorts (Phase 3).

- Label 500+ real customer comments; re-evaluate the Anthropic classifier against real distribution (11.5).

- Ship any critical deferred audit findings that surface in production.

## Closing note

This is a substantial service touching real customer money (lost sales from bad automations, angry customers from mis-routed complaints, Meta account bans from rate-limit misbehaviour). The value from doing it well is high; the cost of doing it fast-and-loose is also high.

If anything in this document is unclear, wrong, or missing — flag it back. It is easier to add a sentence to the handover than to debug a production incident that a sentence would have prevented.

Reach me on any channel with questions.