PostMind AI

Studio

Addendum v1.1

Reference-Guided Generation, Dynamic Text Overlays, Slideshow Mode, and Auto-Image Sourcing

Requirements & Functionality Specification — Addendum to v1.0

Prepared by Jabbar · PostMind AI · 27 September 2026

Read this document alongside the v1.0 specification.

It supersedes the relevant sections of v1.0 where it changes them, and adds four new capability areas.

The v1.0 architecture, integration points, and microservice pattern remain unchanged.

Contents

A1. What's new in v1.1

A2. Preconditions — the video corpus IP question

A3. Feature A — Video Library and reference-guided generation

A4. Feature B — Dynamic text overlay engine

A5. Feature C — Slideshow mode

A6. Feature D — Website scan and auto-image sourcing

A7. Schema additions (delta to v1.0 Section 7)

A8. API additions (delta to v1.0 Section 8)

A9. Provider additions (delta to v1.0 Section 6)

A10. Cost model updates

A11. Compliance updates

A12. Updated rollout plan

A13. Risks and mitigations

A14. Handoff notes

# A1. What's new in v1.1

Four capability areas are added to PostMind Studio. None of them changes the v1.0 microservice architecture, integration points, or 9-layer pipeline; they extend it.

## A1.1 The four additions

| Feature | What it does | Fits into |
| --- | --- | --- |
| A. Video Library + reference-guided generation | User's existing 50,000-video corpus becomes searchable and browsable. Any video in the corpus can serve as either a structural template (TEMPLATE mode) or a stylistic reference (INSPIRE mode) for a new generation. | Layer 1 (Ideation) and Layer 2 (Script + Storyboard) of the v1.0 pipeline |
| B. Dynamic text overlay engine | TikTok/Instagram-style text overlays with per-overlay control over font, size, colour, position, rotation, and animation. Multiple overlays per shot with keyframe timing. | Layer 6 (Composition) and Layer 8 (Review) of the v1.0 pipeline |
| C. Slideshow mode | A new project type where the video is composed of image slides (and optional short clips) with text overlays, music, and optional voiceover. Common on Instagram / TikTok as photo dumps, listicles, quote reels, before-and-afters. | New project type alongside standard VideoProject |
| D. Website scan and auto-image sourcing | Scans the user's website, classifies the business, builds a per-business image library (own images + relevant stock + generated), and uses it as B-roll and slideshow content automatically. | New capability feeding Layer 3 (Asset Generation) and Feature C |

## A1.2 What is NOT changing in v1.1

- The 9-layer pipeline structure. New features slot into existing layers.

- Deployment topology. Same web + orchestration + composition + publish worker pattern.

- Auth model, tenant / RBAC / audit integration points. Unchanged from v1.0 Section 4.

- Provider adapter interface. New providers implement the existing interface (v1.0 Section 8.9).

- Publishing surface. All 8 target platforms remain the same.

- Subscription tier structure. Some feature access is tier-gated (documented per-feature), but the tier list itself is unchanged.

## A1.3 Read order

- Read v1.0 Sections 1-5 for context if you haven't already.

- Read A2 (preconditions) — critical, must be resolved before Feature A build starts.

- Read A3-A6 in order — the four new features.

- Read A7-A11 for the deltas engineering needs to apply.

- Read A12-A13 for the revised rollout and risk view.

# A2. Preconditions — the video corpus IP question

The 50,000-video corpus is a powerful asset. It is also a legal question that needs a clear answer before Feature A can be built. This section exists to make that decision explicit rather than assume it away.

## A2.1 The three provenance scenarios

The corpus is one of the following. Which one it is materially changes what Feature A can do.

| Scenario | Description | Feature A modes available |
| --- | --- | --- |
| 1 — Licensed corpus | The 50k videos are held under commercial licences that permit their use as generation references and templates. Rare at this volume; requires provider agreements (Storyblocks Enterprise, Envato, etc.). | Both TEMPLATE and INSPIRE modes available; original videos referenced explicitly. |
| 2 — Owned corpus | The 50k videos were created by PostMind, by Jabbar, or by users who granted PostMind rights to use them as templates. Includes user-uploaded content with an accepted ToS clause covering this use. | Both TEMPLATE and INSPIRE modes available; treat with same rights as an in-house asset library. |
| 3 — Scraped or public-source corpus | The 50k videos were downloaded from TikTok, Instagram, YouTube, X, or other public social platforms. No commercial licence obtained from the platforms or the original creators. | TEMPLATE mode CANNOT ship — it reproduces others' work at scale. INSPIRE mode can ship with strict guardrails (style-only extraction, no visual reuse, no music reuse, no transcript reuse). Feature A launches later and narrower than in scenarios 1 and 2. |

## A2.2 Why this matters

- Under UK, EU, and US copyright law, a video is protected the moment it is created. Downloading it is not by itself infringement; storing it in a database and using it to produce derivative or substantially similar new videos on behalf of paying customers is.

- Platform Terms of Service also matter. TikTok, Instagram, and YouTube each prohibit downloading videos except through their sanctioned export flows, and prohibit their use in third-party commercial products.

- The exposure is not theoretical. Publishers of AI-generated content that closely resembles source works have been sued (image generators are the current case-law leaders here; video generation is next). PostMind's platform accounts on the destination networks are also at risk of takedown or ban.

## A2.3 The mandatory step before build

Before any engineering work on Feature A starts, one of the following must be true and documented:

- Legal counsel has reviewed the corpus provenance and confirmed scenario 1 or 2 applies.

- The corpus is confirmed as scenario 3, and Feature A is scoped down to INSPIRE mode only (no visual, audio, or transcript reuse; only high-level style tags carried forward), and the marketing narrative reflects that.

If neither has happened, Feature A is not built. Features B, C, and D are independent and can proceed in any scenario.

## A2.4 What this addendum assumes

The rest of this document is written assuming scenario 1 or 2 applies. Where scenario 3 changes the behaviour, it is called out inline (search for "Scenario 3 note").

# A3. Feature A — Video Library and reference-guided generation

## A3.1 What the user experiences

On a new project, alongside "Brief" and "From PostMind content", the user gets a new source option: "From library". They browse or search 50,000 short-form reference videos, pick one, and choose:

- Make one like this — INSPIRE mode. Studio uses the reference video's vibe (pace, structure, hook style, music genre, colour tone) as inputs to normal generation. Output shares the feel but is entirely new content.

- Make the same video with my content — TEMPLATE mode. Studio decomposes the reference into a structural blueprint (shot count, per-shot durations, transitions, text-overlay timing, music envelope) and generates new content that follows that blueprint.

Scenario 3 note: TEMPLATE mode is disabled. Only "Make one like this" is offered, and even then, only high-level style tags are used — the source visual and audio are never referenced during composition.

## A3.2 The corpus data model

The corpus is stored in a new set of tables. See A7 for the full Prisma schema; the summary here explains what each table is for.

| Table | Purpose | Approximate size at 50k videos |
| --- | --- | --- |
| video_library | One row per reference video. Metadata, source, storage location, category, tags. | 50,000 rows |
| video_library_categories | Hierarchical category tree — Business > E-commerce > Fashion, Lifestyle > Fitness > Running, etc. | ~200 rows across 3-4 levels |
| video_library_tags | Free-form tags attached to library videos ("upbeat", "talking-head", "before-after"). | ~5,000 unique tags |
| video_library_analysis | Per-video structural blueprint produced by the ingestion pipeline: shot boundaries, transitions, pace, text-overlay times, transcript, music envelope. | 50,000 rows |
| video_library_embeddings | Vector embeddings for similarity search — one row per video with multi-modal embedding (visual + audio + text). | 50,000 rows |
| video_library_licenses | One row per corpus item recording its licence status (scenario 1/2/3), source URL, licence expiry if applicable. | 50,000 rows |

## A3.3 Ingestion pipeline — how 50,000 videos get into the library

The corpus doesn't just get bulk-imported as bytes; every video needs to be analysed and indexed before it can be searched or used as a reference. The ingestion pipeline runs once (with re-runs for new additions).

For each video in the source corpus:

1. Store the source

→ upload MP4 to S3 studio-library-assets bucket

→ record video_library row with source, license, s3Key

2. Extract visual structure (async job)

→ FFmpeg scene detection → shot boundaries

→ sample keyframes (1 per shot + 1 every 2 seconds)

→ per-frame perceptual hash for dedup

→ CLIP embedding (visual) via OpenAI or Replicate

3. Extract audio

→ FFmpeg audio extract (mono, 16kHz)

→ AssemblyAI transcription with timestamps

→ librosa or Essentia audio features: BPM, key,

energy curve, vocal-vs-music segmentation

→ audio-embedding via CLAP or similar

4. Extract text overlays

→ OCR per keyframe with Google Cloud Vision or Tesseract

→ text-overlay timeline: [{startSec, endSec, text, boxRect}]

5. Structural analysis (LLM)

→ prompt Claude with transcript + shot list + overlay list

→ output: {hookPattern, structurePattern, ctaPattern,

paceTag, moodTag, genreTag, categoryGuess}

6. Multi-modal embedding

→ concat visual + audio + text embeddings

→ store in video_library_embeddings via pgvector

7. Auto-categorisation

→ nearest-category by embedding to seeded reference

→ human review batch — 5% sample, spot-check

8. Ready for search

Ingestion cost per video: approximately £0.05-£0.15 depending on duration. 50,000 videos ≈ £2,500-£7,500 one-time. This is a bounded, one-off cost — not per-generation.

## A3.4 Category taxonomy

Categories are hierarchical and modelled on how a user actually thinks about their business. The seed taxonomy ships with the service; users cannot create top-level categories (to keep search sane) but can add tags.

### Seed top-level categories

- Business — E-commerce, Services, SaaS, Local business, Agency, Consulting

- Lifestyle — Fitness, Beauty, Fashion, Home, Travel, Food, Parenting, Pets

- Education — Teaching, Tutorials, Explainers, Book review, Study

- Entertainment — Comedy, Skits, Reactions, Storytelling

- News & commentary — Analysis, Debate, Opinion

- Personal brand — Founder-led, Coach, Speaker, Author

- Product marketing — Launch, Feature demo, Testimonial, Comparison, Unboxing

- Community — Behind-the-scenes, Team, Culture

Roughly 200 sub-categories across the 8 top-levels. The full seed taxonomy ships as a JSON file the engineering team can edit. Auto-classification on ingestion places each video into 1-3 categories; users override via the corpus admin UI.

## A3.5 Similarity engine

Two similarity operations are needed: (1) find videos similar to a given library video ("more like this"), and (2) find videos most relevant to a given business ("good references for me").

### Operation 1 — video-to-video similarity

- Query: given library video V, return N nearest neighbours.

- Implementation: pgvector cosine similarity on video_library_embeddings.embedding column.

- Weighting: visual 40%, audio 30%, text 30% — tunable via query params for power users.

### Operation 2 — business-to-video relevance

- Query: given a business's brand kit + BusinessProfile (from Feature D), return N most relevant reference videos.

- Implementation: embed the business profile summary text via the same embedding model as the corpus; nearest-neighbour in the same vector space.

- Filtering: category filter narrows before similarity search.

- Result: user sees a personalised gallery on their Library screen — "videos we recommend for your business".

## A3.6 TEMPLATE mode — how "same video with my content" works

The user picks a reference video R. Studio replays R's structural blueprint against the user's brand and topic.

1. Load R's video_library_analysis

blueprint = {

shotCount: 5,

shots: [

{ durationSec: 1.2, type: 'HOOK_TEXT_ON_STILL',

overlayStyle: 'bold-centre', voiceoverPresent: true },

{ durationSec: 2.5, type: 'AI_CLIP_ACTION',

overlayStyle: 'subtitle-lower', ... },

{ durationSec: 3.8, type: 'AVATAR_TALKING', ... },

{ durationSec: 2.0, type: 'STOCK_LIFESTYLE', ... },

{ durationSec: 1.5, type: 'CTA_CARD',

overlayStyle: 'bold-bottom' }

],

musicEnvelope: { bpm: 128, energy: 'high-flat',

moodTag: 'upbeat-confident' },

transitionSequence: ['cut','whoosh','cut','fade','cut']

}

2. Feed blueprint into Layer 2 (Script + Storyboard) as constraint

Layer 2 must produce a script whose shot list matches blueprint

— same shot count, same per-shot roles, same duration budget

3. Content is generated normally for each shot via Layer 3

— but Layer 3 is passed additional context:

'style-match-reference-video-id: <R.id>'

so the provider router prefers providers whose recent

output was rated stylistically similar

4. Text overlays and transitions are inherited from blueprint

— the text CONTENT is generated per user brand;

the STYLE and TIMING match R

5. Music: Suno prompted with R's musicEnvelope tags

— new track, similar vibe

6. Composition follows R's transitionSequence exactly

Legally: no bytes of R are used in the output — visuals, audio, and text are all newly generated. Only structural metadata is used. This is analogous to using a stock template — permitted under scenario 1 and 2, disabled under scenario 3.

## A3.7 INSPIRE mode — how "make one like this" works

Lighter touch than TEMPLATE. Only high-level style tags carry over.

1. Extract R's style signature (a subset of analysis):

styleSignature = {

paceTag: 'fast-cut',

moodTag: 'upbeat-confident',

structurePattern: 'hook-problem-solution-cta',

musicGenreTag: 'lofi-hip-hop'

}

2. Feed styleSignature as free-text prompt supplement

to Layer 1 (Ideation) and Layer 2 (Script):

'generate in this style: fast-cut, upbeat, hook-first structure,

lofi music vibe'

3. Everything else runs normally — script, shots,

provider routing all follow standard v1.0 flow.

4. Result: a video that shares R's feel but has an

independently-generated structure and content.

Legally: only opaque style descriptors are used. Even under scenario 3 this is acceptable (with the caveat that style descriptors like "lofi music vibe" are generic enough not to be protectable).

## A3.8 Library admin UI

PostMind staff need to manage the corpus. Studio ships an internal admin surface for this at studio.postmind.ai/admin/library:

- Browse and search all 50k entries; filter by category, tag, licence status.

- Bulk-edit categorisation (accept auto-classification, override, reject).

- Re-run ingestion on selected items (e.g. after upgrading the OCR or embedding model).

- Mark items as retired (hides from search but preserves history for existing projects).

- Bulk-import interface for new corpus additions (CSV of URLs + metadata).

- Licence-status audit — every item must have a licence row; unlicensed items are unavailable for TEMPLATE mode.

## A3.9 API endpoints for Feature A

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/studio/library/videos | List library videos. Filter ?category=..., ?tags=..., ?durationMin=..., ?durationMax=..., ?mood=..., cursor pagination. |
| GET | /api/studio/library/videos/:id | Read one library video with metadata, analysis, and preview URL. |
| POST | /api/studio/library/videos/:id/similar | Find N similar videos. Body: { limit, weighting? }. |
| GET | /api/studio/library/recommended | Videos recommended for the current business — nearest by embedding to the business profile. |
| GET | /api/studio/library/categories | The category tree. |
| POST | /api/studio/projects | EXTENDED. New body fields: sourceType may be LIBRARY_REFERENCE; referenceVideoId; referenceMode: TEMPLATE ¦ INSPIRE. |
| GET | /api/studio/library/blueprint/:libraryVideoId | Return the structural blueprint that would be applied in TEMPLATE mode. Preview before starting a project. |
| POST | /api/studio/admin/library/ingest | STAFF ONLY. Enqueue ingestion for new corpus items. Body: { items: [{ sourceUrl, licenseStatus, category, tags }] } |
| PATCH | /api/studio/admin/library/videos/:id | STAFF ONLY. Update metadata, categorisation, licence status. |
| POST | /api/studio/admin/library/videos/:id/retire | STAFF ONLY. Hide from search; preserve history. |

## A3.10 What Feature A does NOT do

- It does not export copies of library videos to users. A user cannot download a reference video from Studio.

- It does not credit the original creator inside published videos. That would be misleading if the output shares only structure. Attribution is only shown in the internal picker UI.

- It does not use library video audio (music or voiceover) as source material in generated output. Only descriptors of that audio are used.

- It does not generate videos identical to a reference — TEMPLATE mode produces the same structure with different content, never the same content.

# A4. Feature B — Dynamic text overlay engine

The v1.0 spec (Section 5.8) treats captions and on-screen text as a single output of the composition layer. That is enough for basic captions but not for the styled, animated, per-shot text overlays that TikTok and Instagram creators use as a core storytelling element. Feature B replaces that basic support with a full overlay engine.

## A4.1 What the user experiences

Every shot in the review screen has an Overlays panel below its preview. Users can:

- Add a text overlay at any point in a shot.

- Type the text; the overlay appears on the preview in real time.

- Drag to reposition on the frame (with snap-to guides for centre and rule-of-thirds).

- Resize with a corner handle.

- Change font, weight, colour, stroke, shadow, background from a style panel.

- Choose an animation from a library (fade, slide, typewriter, pop, wave, bounce, and more).

- Set start and end times on a mini-timeline; drag ends to change duration.

- Apply a saved preset in one click; save the current settings as a new preset.

- Stack multiple overlays on the same shot with independent timing.

The engineering target: adding a hook overlay to an existing shot takes fewer than 5 clicks and 15 seconds. Editing an existing overlay's timing takes fewer than 3 clicks.

## A4.2 Data model

Overlays are first-class entities attached to VideoShot rows (for shots) or directly to VideoRender (for whole-video overlays like a persistent watermark). Full Prisma schema in A7; the summary of style parameters:

| Category | Parameters |
| --- | --- |
| Text content | text (String), lang (BCP47, defaults to script's language) |
| Timing | startAtSec, endAtSec, animationInMs, holdMs, animationOutMs |
| Typography | fontFamily (Google Fonts + uploaded), fontWeight (100-900), fontSize (px OR percent-of-frame-height), letterSpacing, lineHeight, fontItalic |
| Colour | fillColor (hex+alpha), strokeColor, strokeWidthPx, shadowColor, shadowBlurPx, shadowOffsetXPx, shadowOffsetYPx |
| Background | backgroundType (none ¦ box ¦ rounded_box ¦ gradient ¦ blur), backgroundColor, backgroundPaddingPx, backgroundRadiusPx |
| Position | anchorX (0-1, percent-of-width), anchorY (0-1), alignment (left¦center¦right), rotationDeg |
| Animation | animationIn (enum), animationOut (enum), easing (enum), keyframes (Json for advanced) |
| Effects | typewriterCPS (for typewriter), waveAmplitude, glitchIntensity |

## A4.3 Style presets

Presets are named bundles of the above parameters. Studio ships 25+ built-in presets grouped by intent so users don't have to fiddle with fonts and shadows on every video.

| Preset group | Sample presets | When they suit |
| --- | --- | --- |
| Hook | Bold Centre, Bold Left, Retro Yellow, Ransom Note, TikTok Native | First 1-2s of a short — grabs attention |
| Subtitle | Clean Lower, Karaoke Highlight, Box Background, Duo-Tone | Voiceover captioning |
| Call to action | Big Arrow, Pulse Button, Ticker Marquee, Hand-Drawn | Last shot of a short |
| Quote | Serif Quote, Modern Quote, Author Byline, Split Quote | Quote reels, testimonials |
| Statistic | Big Number, Ticker Roll-Up, Percentage Ring, Count-Up | Data-point emphasis |
| Story | Whatsapp-Bubble, Typewriter Reveal, Handwritten, Notebook | Personal storytelling |
| Brand | Watermark Corner, Logo Bug, Reveal Wipe | Always-on branding |

- Every preset also carries a set of brand-kit-aware substitutions. When a user with a brand kit applies a preset, colours and fonts substitute automatically to their brand — the preset's shape stays; the palette changes.

- Orgs can save their own presets. Presets are scoped to an organisation (visible to all its users) or a business (visible only within that brand's projects).

## A4.4 Animation library

| Animation | Description | Best for |
| --- | --- | --- |
| fadeIn / fadeOut | Simple opacity ramp | Subtitles, minor elements |
| slideInLeft / Right / Top / Bottom | Element slides from edge | Hooks, transitions |
| scaleIn / scaleOut | Scale from 0 to full (with bounce option) | Statistics, emphasis |
| typewriter | Characters appear one at a time (CPS configurable) | Story pieces, dramatic reveals |
| popIn (spring) | Overshoot bounce arrival | TikTok-native hook style |
| wave | Text bobs sinusoidally through hold phase | Playful captions |
| glitch | Chromatic aberration reveal | Tech / gaming |
| blurIn | Ramp from blur+transparent to sharp+opaque | Elegant reveals |
| karaokeHighlight | Word-by-word colour shift synced to voiceover | Subtitles on voiceover-heavy shots |
| counter | Number counts up from 0 to target | Statistics, milestones |

## A4.5 Auto-suggestion during generation

Users shouldn't have to build overlays from scratch. When the generation pipeline (Layer 2) produces a script, it also proposes overlays:

- Every shot's onScreenText field (from the script) becomes a proposed overlay with a preset chosen based on the shot's role (hook shot → Hook preset; CTA shot → Call to action preset).

- If a reference video is used (Feature A TEMPLATE mode), the reference's overlay timings and styles are pre-applied to matching shots.

- Users see the auto-generated overlays in the review screen and can edit, remove, or add more.

This means most videos publish with well-styled overlays without the user doing any overlay work at all — the editor is there for the users who want it.

## A4.6 Composition integration

Shotstack, the primary composer in v1.0, supports text tracks natively via its edit-decision-list format:

// A TextOverlay row translates into a Shotstack clip:

{

asset: {

type: 'text',

text: overlay.text,

font: {

family: overlay.fontFamily,

size: overlay.fontSize,

color: overlay.fillColor,

weight: overlay.fontWeight

},

stroke: { color: overlay.strokeColor, width: overlay.strokeWidthPx },

background: overlay.background,

alignment: { horizontal: overlay.alignment }

},

start: shot.startInVideoSec + overlay.startAtSec,

length: overlay.endAtSec - overlay.startAtSec,

offset: { x: overlay.anchorX - 0.5, y: overlay.anchorY - 0.5 },

transition: { in: overlay.animationIn, out: overlay.animationOut },

effect: overlay.effect  // for wave/glitch/karaoke

}

- For animations Shotstack does not support natively (glitch, karaoke word-highlight, counter), Studio pre-renders those overlays as transparent WEBM overlays via FFmpeg and inserts them as image-track assets.

- The Creatomate fallback composer has slightly different overlay semantics; the composition adapter abstracts these behind a single OverlayTrack interface.

## A4.7 Editor implementation notes

- Rendering: the review screen uses HTML5 video + absolutely-positioned HTML overlays for editing preview. The published video is rendered at composition time (Shotstack) — the HTML overlays are only for the editor's WYSIWYG.

- Font loading: Google Fonts loaded on demand via CSS import. Uploaded fonts are served from CDN as WOFF2.

- Colour picker: HSL wheel + palette swatches + brand-kit swatches at the top.

- Position guide: rule-of-thirds gridlines, safe-area guides for each target platform (TikTok bottom UI, Reels bottom UI).

- Timing: mini-timeline below the preview shows the shot duration with draggable overlay bars.

- Undo/redo: local history stack (client-side); server rewrite on save.

## A4.8 API endpoints for Feature B

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/studio/overlay-presets | List built-in + org + business presets. Filter ?group=hook¦subtitle¦cta¦... |
| POST | /api/studio/overlay-presets | Save a preset. Body includes scope (org¦business) and full parameter set. |
| PATCH | /api/studio/overlay-presets/:id | Update an org/business preset (not built-ins). |
| DELETE | /api/studio/overlay-presets/:id | Delete an org/business preset. |
| GET | /api/studio/shots/:id/overlays | List overlays on a shot. |
| POST | /api/studio/shots/:id/overlays | Add a new overlay. Body includes text, timing, style, animation. |
| PATCH | /api/studio/overlays/:id | Update overlay parameters. Rerender is not automatic — a subsequent /rerender call on the parent render applies the change. |
| DELETE | /api/studio/overlays/:id | Remove overlay. |
| POST | /api/studio/overlays/:id/preview | Return a signed URL to a 3-second render of just this shot with the current overlay — for real-time editor preview without full rerender. |
| POST | /api/studio/renders/:id/overlays/bulk | Apply an overlay to the whole video (e.g. persistent watermark). Body: { overlay, applyToShotIds? } |

# A5. Feature C — Slideshow mode

Slideshows are a distinct video type on TikTok and Instagram: a sequence of images (or short clips) with music, transitions, and text overlays. Common formats include photo dumps, listicles, quote reels, before-and-afters, and product showcases. Slideshows are typically faster and cheaper to produce than fully-generated AI videos, so they open a lower-cost tier of output that many small businesses actually need.

## A5.1 What the user experiences

Slideshow is a new source type on the New project screen, sitting alongside "Brief", "From PostMind content", and "From library".

- The user picks a template (Photo dump, Listicle, Before/after, Product showcase, Quote reel, Custom).

- For a Photo dump: they select 5-15 images from their image library (Feature D) or upload their own. Studio arranges, adds music, adds captions.

- For a Listicle: they type or paste the list items (up to 10). Studio pulls a matching image for each item from the library, adds slide numbers as overlays.

- For Before/after: they upload two images; Studio composes them with a swipe transition and a bold text overlay.

- For Product showcase: they select a product from their PostMind content library; Studio pulls product images, generates a feature list, arranges.

- For Quote reel: they paste one or more quotes; Studio pulls background images (via Feature D) matching each quote's mood.

- For Custom: they build slide by slide with full control.

## A5.2 Data model

Slideshow projects reuse the VideoProject table with sourceType = SLIDESHOW. Slide-specific state lives in new tables:

| Table | Purpose |
| --- | --- |
| slideshow_slides | One row per slide within a slideshow project. Points to an ImageLibrary or VideoAsset; carries transition + duration. |
| slideshow_templates | Reusable slideshow templates (Photo dump, Listicle, etc.) with predefined slide count, timing, overlay defaults. |

Every slide can carry its own text overlays (Feature B), so the two features compose naturally. Full Prisma in A7.

## A5.3 Slide types

| Type | Content | Typical duration |
| --- | --- | --- |
| IMAGE_STILL | One image, optional overlays | 1.5-3.0s |
| IMAGE_KENBURNS | One image with slow zoom / pan (Ken Burns) | 2.5-4.0s |
| VIDEO_CLIP | Short video clip (1-5s), muted or with clip audio | 1.5-5.0s |
| TEXT_CARD | Solid or gradient background with text only | 1.2-2.5s |
| BEFORE_AFTER | Two images side-by-side or with swipe reveal | 2.0-4.0s |
| QUOTE | Styled quote card with author attribution | 3.0-5.0s |
| STATISTIC | Big number with label and background image | 2.0-3.5s |
| PRODUCT | Product image with feature callouts and price tag | 2.5-4.0s |

## A5.4 Template system

A slideshow template is a blueprint that describes slide count, ordering rules, transitions, music mood, and default text-overlay placements. When a user picks a template, Studio auto-populates a project from it and drops the user into the review screen with the slideshow already built and ready to edit.

### Built-in templates in v1.1

| Template | Slide plan | Music | Typical use |
| --- | --- | --- | --- |
| Photo dump | 7-15 IMAGE_STILL slides with fade transitions | Upbeat trending-style | Personal or lifestyle brand recap |
| Listicle 5 | 1 hook TEXT_CARD + 5 IMAGE_STILL slides + 1 CTA TEXT_CARD | Rhythmic beat that hits per slide | Top-5, tips, features |
| Listicle 10 | 1 hook + 10 slides + 1 CTA | Faster tempo | Longer-form top-10 |
| Before/after | 1 hook + BEFORE_AFTER + 1 CTA | Reveal-friendly track | Transformation, reveal, product demo |
| Product showcase | PRODUCT slide × N + 1 CTA card | Confident polished | Product marketing |
| Quote reel | 3-7 QUOTE slides with background images | Ambient / lo-fi | Testimonial reel, motivation |
| Statistic reel | 3-5 STATISTIC slides | Building intensity | Report highlights, brag pieces |
| Team introduction | Team member IMAGE_STILL with role text × N | Warm upbeat | About-us content |

Users can save custom slideshows as their own templates for reuse (studio.postmind.ai/templates).

## A5.5 Auto-population from Feature D

A slideshow user rarely wants to upload images by hand. When a template is chosen, Studio queries the image library (Feature D) for the top-N images matching the user's business profile:

1. User picks 'Listicle 5' with topic 'Top 5 features of our new cat toy'.

2. Studio's ideation layer produces the 5 list items:

['Multi-textured surface', 'Interactive lights',

'Rechargeable battery', 'Cat-safe materials',

'Auto-off timer']

3. For each item, Studio queries image_library filtered to

the business ('Ade Cat Studio'), scoring for tag relevance:

'Multi-textured surface' → images tagged 'texture', 'toy'

'Interactive lights' → images tagged 'lights', 'play'

etc.

4. If no confident match: fall through to on-demand generation

via DALL-E 3 with a prompt derived from the item

('a cat playing with a light-up toy on a wooden floor').

5. Slides are assembled with images pre-populated. User can

swap any slide's image via a picker showing more library

matches or an upload option.

## A5.6 Cost profile

Slideshow projects cost materially less than AI-generated videos because they skip Layer 3 (asset generation for AI clips) mostly or entirely:

| Component | Cost per slideshow |
| --- | --- |
| Script generation (Layer 1-2) | £0.02 |
| Images (mostly library, 10% generated) | £0.05-£0.20 |
| Voice narration (if used, ~80 words) | £0.14 |
| Music (30s track from library or Suno) | £0.00-£0.08 |
| Composition (Shotstack, 3 output formats) | £0.18 |
| Content safety scan | £0.02 |
| TOTAL per 30s slideshow | £0.41-£0.64 |

This is roughly half the cost of a fully AI-generated short (£0.81-£1.15 per v1.0 Section 12.2). Slideshows should be Basic tier's default video type and the entry point to Studio for cost-sensitive customers.

## A5.7 API endpoints for Feature C

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/studio/slideshow-templates | List built-in + org custom templates. Filter ?category=... |
| POST | /api/studio/slideshow-templates | Save current slideshow as template. |
| POST | /api/studio/projects | EXTENDED. New sourceType=SLIDESHOW; body includes templateId or slides array. |
| GET | /api/studio/projects/:id/slides | List slides for a slideshow project. |
| POST | /api/studio/projects/:id/slides | Add a slide. Body: { sortOrder, slideType, assetId?, textOverlays?, transition?, durationSec } |
| PATCH | /api/studio/slides/:id | Edit a slide (change image, timing, overlays). |
| DELETE | /api/studio/slides/:id | Remove a slide. |
| POST | /api/studio/slides/:id/reorder | Move slide to a new position. Body: { newSortOrder } |
| POST | /api/studio/projects/:id/auto-populate | Given a slideshow project with a template but no assets, run the auto-population flow (Section A5.5). |

# A6. Feature D — Website scan and auto-image sourcing

A cat business should get cat images. A bakery should get bread images. A B2B SaaS company should get office / dashboard / boardroom images. The user should never have to spell that out.

Feature D closes that gap. Once a business is connected to Studio, the service scans the business's website, classifies the niche, builds a per-business image library from three sources, and uses that library automatically wherever an image is needed — Feature C slideshows, Layer 3 IMAGE_STILL shots in v1.0's AI-generated videos, thumbnails, backgrounds.

## A6.1 What the user experiences

- On first setup of a business (or via a manual trigger later), the user pastes their website URL.

- Studio shows a progress indicator: "Scanning your site" → "Building your image library" → done in 2-5 minutes.

- A summary card appears: "We think you sell cat products. We've built a library of 187 images from your site (12), stock (150), and custom-generated (25) to use in your videos. Not right? Edit your business profile."

- The image library becomes the default source for every subsequent slideshow slide, every Layer 3 IMAGE_STILL shot, and every video thumbnail. The user rarely has to pick images manually again.

## A6.2 The scan process

1. Fetch homepage

→ User agent: 'PostMindStudio/1.0 (+https://studio.postmind.ai/bot)'

→ Respect robots.txt

→ Timeout 30s

→ If a JS-rendered SPA (detected via low body text + high script density):

→ use Playwright headless render instead of raw HTML fetch

→ cost is higher but coverage matters more

2. Extract discoverable structure

→ HTML parse via cheerio

→ meta description, meta og:*, meta twitter:*

→ all headings h1-h3

→ body text (first 5000 chars, article/main tags prioritised)

→ all <img> tags: src, alt, srcset, caption from figure

→ structured data (JSON-LD Product, Organization, etc.)

→ sitemap.xml if available → prioritise product / about pages

3. Crawl up to 20 additional pages

→ prioritise: /about, /products, /shop, /services

→ rate limit: 1 request per second

→ same extraction as step 2

→ stop early if 90%+ of tag frequencies are stable

4. Business classification (LLM)

→ prompt Claude Sonnet with concatenated extracted text

→ output BusinessProfile JSON:

{

industry: 'Consumer goods — pets',

subNiche: 'cat toys and accessories',

products: ['cat toys','cat furniture','cat treats'],

audienceKeywords: ['cat owners','indoor cats','pet parents'],

toneIndicators: ['playful','warm','trustworthy'],

regions: ['UK'],

imageThemes: ['cats','toys','pet play','soft home','cat parents'],

searchQueries: ['cat playing','domestic cat','cat toy',

'cat close-up','cat and owner','cat bed']

}

5. Persist BusinessProfile row

→ linked to businessId

→ used by ideation, provider routing, image sourcing

## A6.3 Image sourcing — three layers

Once the BusinessProfile is built, Studio populates the business's image library from three sources, layered so quality is prioritised over quantity.

### Layer 1 — the business's own images

- During the scan, every <img> URL on the crawled pages is captured with its alt text and context.

- Images below 500px on the long edge, tracking pixels, and social icons are filtered out.

- Remaining images are downloaded, hashed for dedup, stored in S3 under the business's image library, and tagged with their alt text and source URL.

- These are the highest-value images — they are provably the user's own brand assets.

- Consent: on first scan the user ticks a checkbox confirming they own or have licence in the images on their site.

### Layer 2 — stock images matching the niche

- For each searchQuery in the BusinessProfile (typically 6-10 queries), Studio calls stock image APIs in parallel:

- Primary: Pexels API (free, high quality, permissive licence). Storyblocks API for wider selection.

- Fallback: Unsplash API.

- Per query, top 15-25 images are fetched, deduplicated across queries, and stored.

- Typical Layer 2 yield: 100-200 images per business.

### Layer 3 — custom-generated images

- For gaps the first two layers cannot fill (specific product shots, on-brand scenes), Studio uses DALL-E 3 or Ideogram.

- Generation is on-demand — an image is generated when a shot or slide needs it and the library has no confident match.

- Every generated image is stored in the library so it can be reused.

- Prompts are constructed from the BusinessProfile + the specific shot context.

## A6.4 Image library data model

See A7 for full Prisma. The image library is scoped per business, not per organisation (an agency serving 15 clients gets 15 separate libraries).

| Table | Purpose |
| --- | --- |
| image_library | Every image available to a business. Source (scraped¦stock¦generated), tags, dimensions, fingerprint, s3Key, licence status. |
| image_library_queries | Stock search queries that have run against this business, with lastRunAt for refresh cadence. |
| business_profiles | Per-business classification output from the LLM. Feeds ideation, provider routing, and image sourcing. |
| website_scans | History of scan runs — one row per scan; audit trail for what was fetched when. |

## A6.5 How the image library is used in the pipeline

### In Feature C slideshows

- Auto-population (A5.5) queries the image library first, generation only if no match.

- The slide editor's image picker defaults to the business's library with an "upload" option and a "generate new" option.

### In v1.0 AI-generated video shots

- For IMAGE_STILL shots (Layer 3 in v1.0 pipeline), the router queries the image library before falling to DALL-E 3.

- For STOCK_FOOTAGE shots, the router queries Storyblocks video (per v1.0) but the search query is derived from BusinessProfile keywords automatically — the user gets niche-relevant footage without asking.

### In video thumbnails

- YouTube's thumbnail slot is a big engagement driver. Studio generates a thumbnail candidate from a keyframe + text overlay; the background image is chosen from the library, weighted toward the highest-engagement past images.

## A6.6 Refresh cadence

- Website scan: default every 30 days per business. Manual re-trigger via UI. Skipped if the site's ETag / Last-Modified header shows no change.

- Stock library: weekly delta refresh — re-run the top 3 most-used queries to pick up new stock additions. Full refresh monthly.

- Generated images: kept indefinitely unless the user deletes.

## A6.7 Compliance and safety

- Robots.txt: respected on every fetch. If disallow: /, we scan only the homepage or fail cleanly.

- Rate limit: 1 request per second sustained, with a random 0-1s jitter. No parallel fetches to the same host.

- Site ownership: the user warrants (on scan initiation, and again in the ToS) that they own or have authority to represent the site being scanned.

- Verification (Enterprise): a DNS TXT record or a well-known verification file may be required to confirm ownership before scan runs.

- Images from the scraped site: user warrants ownership of images on their own site; if any image turns out to be third-party (a stock photo used on the site), it is filtered out during ingestion by cross-checking against known stock hashes.

- Data retention on refused scans: if a scan runs and the user later reports they did not own the site, all scraped assets are purged within 24h.

## A6.8 API endpoints for Feature D

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/studio/businesses/:id/scan-website | Initiate or refresh a website scan. Body: { url, ownershipConfirmed: true }. Returns scanId; poll for state. |
| GET | /api/studio/businesses/:id/scans | History of website scans for this business. |
| GET | /api/studio/scans/:id | Read scan detail: pages crawled, images ingested, errors. |
| GET | /api/studio/businesses/:id/business-profile | Read the LLM-generated business profile. |
| PATCH | /api/studio/businesses/:id/business-profile | User-edit of the classification (sub-niche, image themes, search queries). |
| GET | /api/studio/image-library | List images. Filter ?businessId=..., ?source=scraped¦stock¦generated, ?tag=..., cursor pagination. |
| GET | /api/studio/image-library/:id | Read one image with metadata + preview URL. |
| POST | /api/studio/image-library | Upload an image directly (multipart). |
| POST | /api/studio/image-library/generate | Generate a new image on demand via DALL-E 3. Body: { businessId, prompt, style?, aspectRatio } |
| DELETE | /api/studio/image-library/:id | Remove image from library. |
| POST | /api/studio/image-library/refresh | Trigger the stock library refresh flow. Body: { businessId, queries? } |
| POST | /api/studio/image-library/search | Semantic search of the library. Body: { businessId, query, limit }. Uses vector similarity. |

# A7. Schema additions (delta to v1.0 Section 7)

Twelve new tables and three modifications to existing tables. All new tables are @@schema("studio") like their v1.0 siblings.

## A7.1 New tables

| Table | Feature | Purpose |
| --- | --- | --- |
| video_library | A | Reference-video corpus |
| video_library_categories | A | Category hierarchy |
| video_library_tags | A | Free-form tags on library videos |
| video_library_analysis | A | Per-video structural blueprint |
| video_library_embeddings | A | Vector embeddings (pgvector) |
| video_library_licenses | A | Per-item licence status |
| text_overlays | B | Text overlays attached to shots or renders |
| overlay_presets | B | Built-in + org + business preset styles |
| slideshow_slides | C | Individual slides in a slideshow project |
| slideshow_templates | C | Reusable slideshow templates |
| business_profiles | D | LLM-classified business profile |
| website_scans | D | History of website scan runs |
| image_library | D | Per-business image library |
| image_library_queries | D | Stock search query history |

## A7.2 Modifications to existing v1.0 tables

| Table | Modification |
| --- | --- |
| video_projects | Add referenceVideoId String? and referenceMode enum (TEMPLATE ¦ INSPIRE). Extend VideoSourceType with LIBRARY_REFERENCE and SLIDESHOW. Extend VideoProjectState with SCANNING (for slideshow auto-populate). |
| video_shots | No new columns; the relationship shot → overlays is 1-to-many via text_overlays.shotId. |
| brand_kits | Add businessProfileId String? for the link to the LLM-classified profile. |

## A7.3 video_library

model VideoLibraryItem {

id                  String   @id @default(cuid())

title               String

description         String?

categoryId          String

category            VideoLibraryCategory @relation(fields: [categoryId], references: [id])

tags                String[]

sourceUrl           String?                     // original source

sourcePlatform      String?                     // 'tiktok','instagram','user_upload'

s3Bucket            String

s3Key               String

thumbnailS3Key      String

durationSec         Float

aspectRatio         String                      // '9:16', '1:1', ...

ingestedAt          DateTime @default(now())

analysis            VideoLibraryAnalysis?

embedding           VideoLibraryEmbedding?

license             VideoLibraryLicense?

retiredAt           DateTime?                   // hidden from search

@@index([categoryId, retiredAt])

@@index([tags], type: Gin)

@@map("video_library")

@@schema("studio")

}

## A7.4 video_library_analysis and video_library_embeddings

model VideoLibraryAnalysis {

id              String   @id @default(cuid())

libraryItemId   String   @unique

libraryItem     VideoLibraryItem @relation(fields: [libraryItemId], references: [id])

shotCount       Int

shots           Json     // [{startSec, endSec, type, overlayStyle, ...}]

transcript      Json     // AssemblyAI output with timestamps

overlayTimeline Json     // [{startSec, endSec, text, boxRect, style}]

musicEnvelope   Json     // {bpm, key, energy, mood, genre}

hookPattern     String   // 'question','statement','stat',...

structurePattern String  // 'hook-problem-solution-cta', ...

ctaPattern      String?

paceTag         String   // 'slow','medium','fast','fast-cut'

moodTag         String

analysisVersion Int      @default(1)

@@map("video_library_analysis")

@@schema("studio")

}

// Requires pgvector extension.

// The `embedding` column type will be `vector(1536)` in raw SQL —

// Prisma models it via Unsupported for now, direct SQL for search.

model VideoLibraryEmbedding {

id              String   @id @default(cuid())

libraryItemId   String   @unique

libraryItem     VideoLibraryItem @relation(fields: [libraryItemId], references: [id])

embedding       Unsupported("vector(1536)")

embeddingModel  String                          // 'openai:text-embedding-3-large'

visualWeight    Float    @default(0.4)

audioWeight     Float    @default(0.3)

textWeight      Float    @default(0.3)

@@map("video_library_embeddings")

@@schema("studio")

}

model VideoLibraryLicense {

id              String   @id @default(cuid())

libraryItemId   String   @unique

libraryItem     VideoLibraryItem @relation(fields: [libraryItemId], references: [id])

scenario        LicenseScenario                 // LICENSED | OWNED | SCRAPED

licenseSource   String?                         // provider name

licenseExpires  DateTime?

allowedModes    String[]                        // ['TEMPLATE','INSPIRE'] or ['INSPIRE']

notes           String?

@@map("video_library_licenses")

@@schema("studio")

}

enum LicenseScenario { LICENSED OWNED SCRAPED }

## A7.5 text_overlays and overlay_presets

model TextOverlay {

id                String   @id @default(cuid())

shotId            String?

renderId          String?                       // for whole-video overlays

presetId          String?

sortOrder         Int      @default(0)

text              String

lang              String   @default("en-GB")

startAtSec        Float

endAtSec          Float

animationInMs     Int      @default(400)

animationOutMs    Int      @default(400)

animationIn       String                        // enum: fadeIn, slideInLeft, ...

animationOut      String

easing            String   @default("easeInOut")

fontFamily        String

fontWeight        Int      @default(700)

fontSizePct       Float                         // % of frame height

fontItalic        Boolean  @default(false)

letterSpacing     Float?

lineHeight        Float?

fillColor         String                        // hex+alpha

strokeColor       String?

strokeWidthPx     Float?

shadowColor       String?

shadowBlurPx      Float?

shadowOffsetXPx   Float?

shadowOffsetYPx   Float?

backgroundType    String   @default("none")     // none|box|rounded_box|gradient|blur

backgroundColor   String?

backgroundPaddingPx Float?

backgroundRadiusPx Float?

anchorX           Float                          // 0.0-1.0

anchorY           Float

alignment         String   @default("center")

rotationDeg       Float    @default(0)

effect            Json?                          // for wave/glitch/karaoke

createdAt         DateTime @default(now())

updatedAt         DateTime @updatedAt

@@index([shotId])

@@index([renderId])

@@map("text_overlays")

@@schema("studio")

}

model OverlayPreset {

id                String   @id @default(cuid())

scope             PresetScope                    // BUILT_IN | ORG | BUSINESS

organisationId    String?

businessId        String?

name              String

group             String                         // 'hook','subtitle','cta',...

parameters        Json                            // full overlay parameter set

brandSubstitution Boolean  @default(true)         // swap colours from brand kit

isPublic          Boolean  @default(false)

createdAt         DateTime @default(now())

@@index([scope, group])

@@index([organisationId])

@@map("overlay_presets")

@@schema("studio")

}

enum PresetScope { BUILT_IN ORG BUSINESS }

## A7.6 slideshow_slides and slideshow_templates

model SlideshowSlide {

id             String   @id @default(cuid())

projectId      String                             // ref VideoProject

sortOrder      Int

slideType      SlideType

imageAssetId   String?                            // ref ImageLibraryItem

videoAssetId   String?                            // ref VideoAsset (v1.0)

backgroundColor String?                           // for TEXT_CARD

durationSec    Float    @default(2.5)

transitionIn   String?                            // 'cut','fade','wipe',...

transitionOut  String?

kenBurnsSpec   Json?                              // {startZoom,endZoom,startPan,endPan}

metadata       Json?

createdAt      DateTime @default(now())

updatedAt      DateTime @updatedAt

@@index([projectId, sortOrder])

@@map("slideshow_slides")

@@schema("studio")

}

enum SlideType {

IMAGE_STILL IMAGE_KENBURNS VIDEO_CLIP

TEXT_CARD BEFORE_AFTER QUOTE

STATISTIC PRODUCT

}

model SlideshowTemplate {

id             String   @id @default(cuid())

organisationId String?                            // null = built-in

name           String

category       String                             // 'photo_dump','listicle_5','before_after',...

slidePlan      Json                               // ordered slide blueprints

musicMood      String?

defaultDurationPerSlide Float @default(2.5)

overlayDefaults Json?                             // per-slide overlay recipes

createdAt      DateTime @default(now())

@@map("slideshow_templates")

@@schema("studio")

}

## A7.7 business_profiles, website_scans, image_library

model BusinessProfile {

id                 String   @id @default(cuid())

organisationId     String

businessId         String   @unique

industry           String

subNiche           String

products           String[]

services           String[]

audienceKeywords   String[]

toneIndicators     String[]

regions            String[]

imageThemes        String[]

imageSearchQueries String[]                         // seeded queries for stock APIs

restrictedTopics   String[]                         // never generate about

brandVoiceSummary  String?

classifierModel    String                          // e.g. 'anthropic:claude-sonnet-4-5'

classifierVersion  Int      @default(1)

lastRefreshedAt    DateTime @default(now())

editedByUser       Boolean  @default(false)

@@map("business_profiles")

@@schema("studio")

}

model WebsiteScan {

id                 String   @id @default(cuid())

organisationId     String

businessId         String

url                String

state              ScanState                       // QUEUED,RUNNING,SUCCEEDED,FAILED

pagesCrawled       Int      @default(0)

imagesIngested     Int      @default(0)

errorReason        String?

robotsBlocked      Boolean  @default(false)

usedJsRender       Boolean  @default(false)

costPence          Int      @default(0)

startedAt          DateTime @default(now())

completedAt        DateTime?

@@index([businessId, startedAt])

@@map("website_scans")

@@schema("studio")

}

enum ScanState { QUEUED RUNNING SUCCEEDED FAILED }

model ImageLibraryItem {

id                 String   @id @default(cuid())

organisationId     String

businessId         String

source             ImageSource                     // SCRAPED | STOCK | GENERATED | UPLOAD

sourceUrl          String?                         // origin URL if SCRAPED or STOCK

sourceProvider     String?                         // 'pexels','storyblocks','dalle-3'

s3Bucket           String

s3Key              String

publicUrl          String?

widthPx            Int

heightPx           Int

fileSizeBytes      Int

tags               String[]

altText            String?

fingerprint        String                          // perceptual hash, dedup

generatedFromPrompt String?                        // if source=GENERATED

embedding          Unsupported("vector(1536)")

licenseNotes       String?

lastUsedAt         DateTime?

useCount           Int      @default(0)

createdAt          DateTime @default(now())

@@unique([businessId, fingerprint])

@@index([businessId, source])

@@index([tags], type: Gin)

@@map("image_library")

@@schema("studio")

}

enum ImageSource { SCRAPED STOCK GENERATED UPLOAD }

model ImageLibraryQuery {

id                 String   @id @default(cuid())

businessId         String

query              String

provider           String                          // 'pexels','storyblocks',...

resultCount        Int

lastRunAt          DateTime @default(now())

@@unique([businessId, provider, query])

@@map("image_library_queries")

@@schema("studio")

}

# A8. API additions (delta to v1.0 Section 8)

Consolidated summary of every endpoint added in v1.1. Full request/response shapes are in the feature sections A3-A6.

## A8.1 Feature A endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/studio/library/videos | List library videos with filtering |
| GET | /api/studio/library/videos/:id | One library video |
| POST | /api/studio/library/videos/:id/similar | Find similar videos |
| GET | /api/studio/library/recommended | Recommended videos for the current business |
| GET | /api/studio/library/categories | Category tree |
| GET | /api/studio/library/blueprint/:id | Preview a structural blueprint |
| POST | /api/studio/admin/library/ingest | STAFF. Ingest new corpus items |
| PATCH | /api/studio/admin/library/videos/:id | STAFF. Edit metadata |
| POST | /api/studio/admin/library/videos/:id/retire | STAFF. Retire item |

## A8.2 Feature B endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/studio/overlay-presets | List presets |
| POST | /api/studio/overlay-presets | Create preset |
| PATCH | /api/studio/overlay-presets/:id | Update preset |
| DELETE | /api/studio/overlay-presets/:id | Delete preset |
| GET | /api/studio/shots/:id/overlays | List overlays on shot |
| POST | /api/studio/shots/:id/overlays | Add overlay to shot |
| PATCH | /api/studio/overlays/:id | Update overlay |
| DELETE | /api/studio/overlays/:id | Remove overlay |
| POST | /api/studio/overlays/:id/preview | Quick preview render (3s of the shot with overlay) |
| POST | /api/studio/renders/:id/overlays/bulk | Whole-video overlay (e.g. watermark) |

## A8.3 Feature C endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/studio/slideshow-templates | List templates |
| POST | /api/studio/slideshow-templates | Save custom template |
| GET | /api/studio/projects/:id/slides | List slides on slideshow project |
| POST | /api/studio/projects/:id/slides | Add slide |
| PATCH | /api/studio/slides/:id | Edit slide |
| DELETE | /api/studio/slides/:id | Remove slide |
| POST | /api/studio/slides/:id/reorder | Reorder |
| POST | /api/studio/projects/:id/auto-populate | Auto-fill slides from image library |

## A8.4 Feature D endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/studio/businesses/:id/scan-website | Trigger website scan |
| GET | /api/studio/businesses/:id/scans | Scan history |
| GET | /api/studio/scans/:id | Scan detail |
| GET | /api/studio/businesses/:id/business-profile | Read profile |
| PATCH | /api/studio/businesses/:id/business-profile | Edit profile |
| GET | /api/studio/image-library | List images with filtering |
| GET | /api/studio/image-library/:id | Read one image |
| POST | /api/studio/image-library | Upload image (multipart) |
| POST | /api/studio/image-library/generate | Generate image on demand |
| DELETE | /api/studio/image-library/:id | Remove image |
| POST | /api/studio/image-library/refresh | Trigger stock refresh |
| POST | /api/studio/image-library/search | Semantic search of library |

## A8.5 Modified v1.0 endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/studio/projects | Body extended: sourceType may be LIBRARY_REFERENCE (with referenceVideoId, referenceMode) or SLIDESHOW (with templateId or slides array) |

# A9. Provider additions (delta to v1.0 Section 6)

Six additions to the v1.0 provider stack. All wired via the existing ProviderAdapter interface (v1.0 Section 8.9).

| Provider | Feature | Purpose | Approx cost |
| --- | --- | --- | --- |
| Pexels API | D | Free stock images per business | Free (attribution required) |
| Unsplash API | D | Stock image fallback | Free at low volume; commercial tier for high volume |
| Storyblocks Images | D | Higher-quality stock (already used for video in v1.0; extended for images) | Included in v1.0 flat fee |
| Twelve Labs | A | Video understanding — indexing, similarity search, semantic queries on the corpus (alternative to building embedding pipeline in-house) | £0.05 per minute indexed; queries priced separately |
| OpenAI text-embedding-3-large | A, D | Multi-modal embeddings for corpus similarity and image library semantic search | £0.10 per million tokens |
| Playwright (self-hosted) or Browserless.io | D | Headless browser for JS-rendered website scanning | Self-hosted: infra cost only. Browserless: from £150/month at target volume |
| pgvector (Postgres extension) | A, D | Vector similarity search inside the existing Postgres cluster — no separate vector DB | Free (extension) |
| Google Cloud Vision or Tesseract | A | OCR of text overlays on library videos during ingestion | Google Vision: £1.20 per 1000 pages; Tesseract: self-hosted |

## A9.1 pgvector setup note

- Requires the pgvector extension on the shared Postgres cluster. Managed providers (RDS, Supabase, Neon) all support it as a click-to-enable feature.

- Indexes: IVFFlat for the corpus (accepts ~1% accuracy hit for major query-time savings at 50k rows); HNSW for image library (slower to build, faster to query, worth it at higher dimensions).

- No separate vector database is needed. Pinecone / Weaviate / Qdrant are all viable but adding one adds a service to operate; pgvector inside the existing cluster is materially simpler and scales to at least 10M rows.

## A9.2 Twelve Labs as an alternative to building the ingestion pipeline

The corpus ingestion pipeline described in A3.3 is doable in-house (roughly 8-12 engineering weeks for a first-cut). Twelve Labs offers a hosted alternative: upload videos, they index them, provide semantic search and embedding via their API. Trade-offs:

- Build in-house: full control, no per-video cost after ingestion, but 8-12 weeks of engineering time and ongoing model maintenance.

- Twelve Labs: minimal engineering time, ~£0.05 per minute of video indexed (50k × 30s = 25000 min = £1,250 one-off, plus queries), less control over structural analysis output.

- Recommendation: build in-house for v1.1 if the corpus is expected to grow substantially (100k+); use Twelve Labs if the corpus is roughly static at 50k.

# A10. Cost model updates

## A10.1 Per-generation cost changes

The v1.0 cost model (Section 12) stays valid for standard AI-generated videos. The three new project modes have distinct cost profiles.

| Project type | Provider cost per output | Compared to v1.0 30s short |
| --- | --- | --- |
| Standard AI short (unchanged v1.0) | £0.81 – £1.15 | Baseline |
| Library-referenced (INSPIRE mode) | £0.85 – £1.20 | +£0.04 – £0.05 for similarity search + style tag |
| Library-referenced (TEMPLATE mode) | £0.90 – £1.25 | +£0.09 – £0.10 for blueprint load + structural constraint |
| Slideshow (Feature C) | £0.41 – £0.64 | -45% (skips Layer 3 AI video generation) |
| Long-form 6-minute (unchanged v1.0) | £7.02 – £9.92 | Baseline |

## A10.2 One-off and recurring costs

| Item | Cost | Frequency |
| --- | --- | --- |
| Corpus ingestion — 50k videos | £2,500 – £7,500 | Once + delta for new items |
| pgvector index build (50k corpus + growing image lib) | 0 (compute time only) | One-off + rebuild after major model change |
| Website scan per business | £0.05 – £0.20 | Once per business + 30-day refresh |
| LLM business classification | £0.01 – £0.03 per scan | Same |
| Image library — Layer 1 (site scrape) | £0.00 (bandwidth only) | Per scan |
| Image library — Layer 2 (stock fetch) | £0.00 – £0.10 per business | Per scan + weekly refresh |
| Image library — Layer 3 (generation) | £0.04 per DALL-E 3 image | On demand only |
| Storage — corpus (50k × 3MB avg) | ~150GB × S3 rate = ~£3/month | Ongoing |
| Storage — image library at scale | ~£0.02 per business per month | Ongoing |

## A10.3 Tier gating for v1.1 features

Not every feature is available at every tier. The gating is set so that the higher tiers get the more expensive capabilities:

| Feature | Basic | Standard | Plus | Enterprise |
| --- | --- | --- | --- | --- |
| Slideshow (Feature C) | ✓ | ✓ | ✓ | ✓ |
| Text overlay editor (Feature B) | Presets only | Presets + custom | Full editor + save custom | Full editor + white-label presets |
| Website scan (Feature D) | 1 business | 3 businesses | 10 businesses | Unlimited |
| Auto-image library | Stock only | Stock + site scrape | All 3 layers | All 3 + BYOC image gen |
| Library — INSPIRE mode | - | ✓ | ✓ | ✓ |
| Library — TEMPLATE mode | - | - | ✓ | ✓ |
| Save custom slideshow templates | - | ✓ | ✓ | ✓ |
| Save custom overlay presets | - | ✓ | ✓ | ✓ |

## A10.4 Cost cap changes

- Slideshow projects: default costBudgetPence £150 (vs £300 for AI video).

- Library-referenced projects: default costBudgetPence unchanged from AI video baseline.

- Feature D scan: single scan hard-capped at £0.50 (99th percentile is well below this).

- Image library generation: per-business monthly cap on DALL-E image count — Basic 20, Standard 50, Plus 200, Enterprise 1000.

# A11. Compliance updates

Every v1.0 compliance requirement still applies. v1.1 adds several categories that need attention.

## A11.1 Video corpus (Feature A) — the primary compliance item

Covered in detail in A2. Summary of the operational requirements:

- Every video_library row MUST have a video_library_licenses row with scenario populated. Rows without a licence status are unusable — the API rejects them from search results.

- TEMPLATE mode only runs against rows where allowedModes includes 'TEMPLATE'. Enforced in the router, tested with an integration test that MUST pass in CI.

- Ingestion pipeline requires licence status as a mandatory field. Bulk-import CSV must include it; upload without it is rejected at the API layer.

- Legal review process: PostMind's legal counsel reviews the licence assertions for any new corpus source before ingestion. This is a manual gate; automate it after the first two batches have passed.

## A11.2 Website scanning (Feature D)

- robots.txt honoured. If it disallows the User-Agent PostMindStudio, the scan fails with a clean error message to the user.

- Ownership warranty: the user must tick a checkbox each time confirming they own the domain being scanned. The checkbox text is preserved with the scan record for audit.

- Domain verification (Enterprise): a DNS TXT record or well-known file may be required. Recommended for scans of any domain not registered by an email address matching the user's account.

- Rate limit: 1 request per second sustained per host, with jitter. Never parallel to the same host.

- User-Agent identifiable: PostMindStudio/1.0 (+https://studio.postmind.ai/bot). Includes contact page. Never spoofed.

- Data retention on repudiation: if a user says after the fact they did not own the site, all scraped content is purged within 24 hours and the business's image library is rebuilt from stock + generated only.

## A11.3 Scraped images from websites

- The user warrants ownership. If they don't own an image on their site (a third-party stock photo licensed to them), that image is still on their site and the user has the right to reuse it via their licence — but not to redistribute it or use it commercially in new works. Studio filters known stock hashes to avoid this.

- Stock hash filter: cross-reference every scraped image's fingerprint against known Pexels / Unsplash / Storyblocks / Shutterstock hashes; skip matches.

- Alt-text and metadata: preserved with the image record so provenance is traceable.

## A11.4 AI-generated images (Layer 3 of Feature D)

- DALL-E 3 output is licensed for commercial use under OpenAI's terms. Prompts and generated images are stored; OpenAI's content policy is enforced by their model.

- If OpenAI's model refuses to generate (safety filter), Studio falls back to Ideogram or the closest stock match.

- Studio does not attempt to circumvent provider safety filters. Rejected generations are surfaced clearly to the user.

## A11.5 Text overlay content

- Text overlays are user-provided or LLM-generated content. Content safety scanning (v1.0 Section 13.2) already scans script text — Feature B adds no new safety surface beyond what already exists.

- Fonts used for text overlays must be licensed for embedding and web use. Google Fonts (OFL) are safe. Uploaded fonts require the user to confirm licence for commercial embedding.

## A11.6 Music in slideshows

- Library music (Storyblocks): licensed per v1.0.

- Generated music (Suno commercial): licensed per v1.0.

- User-uploaded music: user warrants licence; a copyright content ID check is out of scope for v1.1 but should be considered for v1.2 (Content ID API integration).

## A11.7 Business profile as personal data

- The LLM-generated BusinessProfile describes a business, not a person — but for sole traders and personal brands, the two are the same. Treat as personal data under GDPR / UK-DPA.

- Access: users can view via the UI and via API export.

- Correction: users can edit the profile at any time; edited fields never re-overwrite from a rescan without user consent.

- Erasure: on business deletion, profile is deleted within 30 days (grace period).

# A12. Updated rollout plan

v1.0's phased plan (v1.0 Section 19) covered a 5-8 month build from kickoff to GA. v1.1 adds substantial scope. The recommendation: do not slip v1.0 GA to fit v1.1 in; ship v1.0 first, then a 6-10 week v1.1 phase against a running v1.0 service.

## A12.1 Where each new feature fits

| Feature | Recommended phase | Effort | Depends on |
| --- | --- | --- | --- |
| B (Text overlays) | v1.0 Phase 4 (UI polish) as a stretch OR early v1.1 | 3-4 weeks | Nothing — pure v1.0 extension |
| C (Slideshow mode) | Early v1.1 | 4-5 weeks | Feature D image library ideally; can ship with manual upload only if D delayed |
| D (Website scan + image library) | Early v1.1 | 5-6 weeks | Nothing — independent |
| A (Video library) — foundations | Mid v1.1 | 6-8 weeks (ingestion + search) | Corpus IP question (A2) resolved |
| A (Video library) — TEMPLATE mode | Late v1.1 or v1.2 | 3-4 weeks additional | Ingestion pipeline in place; scenario 1 or 2 |
| A (Video library) — INSPIRE mode | Mid v1.1 | 1-2 weeks additional | Ingestion pipeline in place; any scenario |

## A12.2 Suggested v1.1 phase sequence

| Phase | Duration | Deliverable | Exit criteria |
| --- | --- | --- | --- |
| v1.1-α — Foundations | 3 weeks | Text overlays MVP (Feature B) + slideshow schema + image library schema | Users can create a slideshow with manual image upload and add styled text overlays |
| v1.1-β — Auto-image sourcing | 4 weeks | Feature D end-to-end: scan, classify, populate library, use in slideshows and v1.0 shots | Time-from-signup-to-first-video drops from 4 min to 90s |
| v1.1-γ — Library foundations | 5 weeks | Corpus ingestion pipeline + browse/search + INSPIRE mode | Users can search 50k library and generate INSPIRE videos |
| v1.1-δ — TEMPLATE mode + polish | 3 weeks | TEMPLATE mode (gated on scenario 1 or 2 corpus) + overlay animation library + slideshow templates | TEMPLATE mode functional; overlay editor feels TikTok-quality |
| v1.1 GA rollout | 4-6 weeks | Cohort rollout to existing Studio customers | Same success criteria as v1.0 rollout |

## A12.3 What can be parallelised

- Features B, C, and D have limited interdependency and can run in parallel with three separate small teams.

- Feature A ingestion pipeline is CPU-bound and independent — ingest 50k videos over 2-3 weeks in the background of other work.

- Feature A search UI can be built against a mock corpus while ingestion runs.

## A12.4 Rollback plan for v1.1

Same pattern as v1.0. Each feature has an independent feature flag (studio.features.library, studio.features.overlays, studio.features.slideshow, studio.features.image-library). Any feature can be disabled per-org or globally within 60 seconds via SystemFlag toggle.

# A13. Risks and mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Corpus IP challenge from platform or original creator | Depends entirely on scenario — see A2 | Very high | A2 preconditions strictly enforced; TEMPLATE mode disabled for scenario 3; legal review before any public use |
| Library ingestion pipeline underperforms — bad structural analysis | Medium | High (feature quality) | Sample-and-review process on first 500 ingested videos; iterate LLM prompt; consider Twelve Labs alternative if quality lags |
| pgvector performance degrades at scale (>500k rows) | Low at 50k; medium at 500k+ | Medium (latency) | IVFFlat index tuning; migrate to Qdrant or Pinecone if pgvector cannot hit p95 < 200ms on similarity queries |
| Text overlay editor UX is deceptively hard — real-time WYSIWYG on video is a common quality trap | High | High (adoption) | Prototype early (Phase 4 stretch of v1.0); user-test with 5 creators before committing to design; benchmark against CapCut and TikTok's native editor |
| Overlay rendering divergence between editor preview (HTML/CSS) and final render (Shotstack / FFmpeg) | High | Medium (user trust) | Reference-render every preset during CI; automated pixel-diff harness; document known differences; add "preview final" button that triggers a real 3s render |
| Website scan blocked by anti-bot / rate limits on many customer sites | Medium | Medium (feature reliability) | Playwright fallback for JS-rendered sites; Browserless.io service as second fallback; graceful degradation to stock-only library |
| Business classification wrong — cat-food-and-restaurant collision | Medium | Medium (bad recommendations) | User can edit business profile at any time; low-confidence classifications flagged for user review before use |
| Auto-image library populated with irrelevant or off-brand stock | High initially, declines with tuning | Medium (user trust) | Confidence threshold on stock query results; user review of first batch; feedback loop from user-swapped slides tunes future queries |
| DALL-E 3 or Ideogram refuses to generate for a legitimate business (e.g. firearms retailer) | Low but non-zero | Low (specific niches only) | Fallback stock library; clear error message; workaround: user uploads own imagery for restricted niches |
| Slideshow feel identical to competitors (Canva video, Vidyard) — no differentiation | Medium | Medium (perceived value) | Slideshow value is speed-to-publish + auto-image + auto-caption, not the slideshow itself; measure and market that; overlay presets create distinct visual identity |
| Storage costs balloon from image libraries at scale | High as customer count grows | Medium (margin) | Aggressive S3 lifecycle rules; move unused-30d images to Glacier; deduplicate by fingerprint globally (not just per-business); enterprise BYOB (bring-your-own-bucket) |
| User expectation mismatch — believes TEMPLATE mode gives an exact copy of a viral video | High | Medium (churn on disappointment) | UI language and onboarding is explicit: "same structure, your content"; sample preview shows the divergence; blueprint preview surfaces what will actually be replicated |

# A14. Handoff notes

## A14.1 Order of engineering work

Ordered so each block can start with its dependencies met and independent teams can parallelise:

- Corpus provenance decision (A2) — non-engineering; but nothing on Feature A starts until this is answered.

- Schema migrations for all v1.1 tables — one Prisma migration, 14 new tables + 3 modifications. Land in staging first.

- pgvector extension enabled on staging and production Postgres — infra ticket.

- Provider adapters for Pexels, Unsplash, Twelve Labs (if used), Browserless (if used). Same ProviderAdapter interface as v1.0.

- Feature B (overlays) engine + editor UX — largest UX engineering block; start early.

- Feature D (website scan + image library) — most independent; can start in parallel with B.

- Feature C (slideshow) — depends on B and preferably D. Start when B has schema and D has minimum library.

- Feature A ingestion pipeline — CPU-bound background work; runs while other features are being built.

- Feature A search + INSPIRE mode UI — once ingestion is producing indexed rows.

- Feature A TEMPLATE mode — last; gated on ingestion completeness AND scenario 1/2 corpus.

## A14.2 What must be true before v1.1 launches to a customer

- Corpus provenance documented for every video_library row that is available in production search.

- Overlay editor pixel-diff CI passes against reference renders for all 25 built-in presets.

- Website scan completes end-to-end in under 5 minutes for the 20 test sites in the QA fixture.

- Business classifier accuracy >85% on the 50-site labelled test set.

- Stock library populates in under 3 minutes for 90th-percentile business profile.

- Auto-generated slideshow from image library requires under 5 clicks from project creation to published.

- All feature flags (studio.features.*) tested to disable each feature within 60 seconds without breaking other features.

- Cost regression: each project mode's actual provider cost within 15% of the estimates in A10.

## A14.3 Open questions for product / legal / marketing

- Corpus provenance (A2) — the mandatory pre-build question.

- Whether to build the corpus ingestion pipeline in-house or use Twelve Labs (A9.2).

- Whether v1.1 is marketed as an expansion of Studio or as separate products ("Studio Library", "Studio Slideshow") — affects tier gating and pricing.

- Whether slideshow becomes the default project type on Basic tier (recommended: yes — 45% cheaper per output and matches Basic-tier user needs).

- Whether website scanning is opt-in or opt-out during business setup (recommended: opt-in with explicit consent screen).

- Whether the library UI surfaces original source (e.g. "originally posted on TikTok by @user") or is presented as anonymous references (recommended: source visible in scenario 1/2 with permission; anonymous in scenario 3).

## A14.4 Closing note

Features B, C, and D are additive and low-risk technically. They dramatically improve the perceived polish and speed of the product for real customers — especially small businesses whose alternative is manually curating images and building slideshows in Canva. The competitive story for Studio is meaningfully stronger with these three shipped.

Feature A is technically fine but commercially contingent on the corpus question. If scenario 1 or 2 applies, it is a genuine differentiator — nobody else has a 50k-video reference library backed by structural analysis integrated into a generation pipeline. If scenario 3 applies, ship INSPIRE mode only and market it accordingly; TEMPLATE mode is not worth the exposure.

Everything in this addendum, like everything in v1.0, is written to be revised. If any of it does not survive contact with engineering reality, flag it and we change it. Better to update a specification than to build the wrong thing.